# Moore Momentum — Backend & Admin Plan

Resume instructions (for Claude): this file is the canonical backlog for backend/admin work —

remote config, the admin console, moderation, scheduling and the AI layer. Sibling of

COMPLETION_PLAN.md (client/feature work). To "continue the backend todo": open this file, take the

lowest unchecked task whose dependencies are met, mark it [~], implement + verify, mark [x], and

update the Status line of its section.

Rewritten 2026-09-08 to describe what a backend/admin layer would realistically control given the

structures the app already has — Firestore, the flutter Cloud Functions codebase in vf-bridge,

and the Voiceflow bridge. (The previous revision was derived from the client's old Django app; that

framing didn't match how this app is actually built. The old-app notes remain useful as reference

for shapes that worked — see Source documents — but this plan is not a port of it.)

Legend: [ ] todo · [~] in progress · [x] done · 🔒 blocked on client content/assets/decision

Backend rule (unchanged): new cloud functions go in vf-bridge/functions-flutter/ (codebase

flutter) — never extend FlutterFlow's functions/index.js.

____________________________________________________________

## 0. Where things stand today

What exists:

Firestore + HTTP Cloud Functions in a single functions-flutter/index.js — ping, profile, golden habits (flag/form/list), phase-1 state, momentum methods, check-in awards, onboarding sync, transcript forge, plus a Cantina DM trigger.

Working server-side: points ledger, credits ledger, streak state machine, check-in awards.

Voiceflow bridge: Nova awards MP itself via updateUserPoints; vf_events/{uid} drives the in-app celebration.

What does not exist: any remote config, any admin surface, any scheduler, any moderation tooling,

any feature flags, any analytics store, any timezone on the profile.

Where the rules currently live — this is the list the plan is aimed at:

| Rule / content | Where it's hard-coded today |
| --- | --- |
| Credit awards, level multiplier | functions-flutter/index.js — CHECKIN_CREDITS = 10, HIGH_SCORE_CREDITS = 5, FORMATION_CREDITS = 25, CANTINA_WELCOME_CREDITS = 25, CREDIT_LEVEL_MULT |
| Streak milestones + payouts | index.js — STREAK_MILESTONES, STREAK_MILESTONE_CREDITS |
| Planets / world order / colours | lib/theme/momentum_tokens.dart — MM.planets, read by dashboard, cockpit, journey arc, journey stage |
| Rocket route geometry | lib/widgets/momentum/journey_stage.dart (parabolic dx table) |
| Cantina unlock gate | lib/screens/momentum/phase1_flow.dart — stage1Done |
| Level names / titles | client strings (momentum_home.dart, web_screens.dart) |
| Starter Ideas Well posts, starter Tribes | lib/services/cantina_ideas_service.dart, lib/services/tribes_service.dart (seeded client-side on first run) |
| Daily Ritual steps, check-in questions, HHS questions | client screens |
| Core lists templates (Routines / Non-Routines) | client |

Every row above means "ship an app update to change a number".

____________________________________________________________

## 1. Game engine / progression rules — highest value

Status: not started. Moving these server-side means tuning without a release.

☐ #B1 `config/*` remote config tree + client & function loader. One Firestore tree the app reads and caches, with config/_meta.version so functions cache in-process and re-read on a version bump (not per request). Ships with the current values as defaults, so day-one behaviour is byte-identical.

config/economy    → MP + credits per action (check-in, habit complete, ritual step,
                      Cantina post), multipliers, daily caps
  config/levels     → MP per level, level names/titles, unlock effects
  config/streaks    → what counts as a streak, grace days, break rules, milestone bonuses
  config/unlocks    → phase/stage gates (e.g. Cantina = Phase 1 Stage 2), what exists, what gates it
  config/journey    → worlds: id, name, order, distance/MP required, what moves the rocket

Acceptance: change a value in Firestore → live in app + functions on the next version bump, no deploy.

☐ #B2 Migrate the existing constants into `config/economy` + `config/streaks`. CHECKIN_CREDITS, HIGH_SCORE_CREDITS, FORMATION_CREDITS, CANTINA_WELCOME_CREDITS, CREDIT_LEVEL_MULT, STREAK_MILESTONES, STREAK_MILESTONE_CREDITS out of index.js. Depends on: #B1. Acceptance: curl-verify a check-in award is unchanged (10💎 + 5💎 high score).

☐ #B3 Move `MM.planets` and the unlock gates to `config/journey` + `config/unlocks`. Client keeps a baked-in default copy for cold start / offline (Fetched<T> + LocalCache, the pattern already used for Habits/Lists/Routines/Dashboard), then prefers the remote copy. Acceptance: adding a world or changing an MP threshold needs no app build.

☐ #B4 Streak engine reads its rules from config — grace days, weekday-only vs. any-day, break/regression behaviour. Depends on: #B1.

☐ #B5 Levels engine server-side. Thresholds + titles from config/levels; emits a level-up event; drives the credit multiplier already in the ledger.

____________________________________________________________

## 2. Content management (no-code editing)

Status: not started. Same config/ mechanism, different payloads — content rather than rules.

☐ #B6 Habits library — suggested/starter habits per core (Mindset, Career, Health, Relationships, Spirituality). Replaces the client-side suggestion logic in add_habit_page.dart.

☐ #B7 Daily Ritual steps — prompts, order, copy.

☐ #B8 Check-in questions + HHS assessment questions & scoring.

☐ #B9 Core lists templates — Routines / Non-Routines starter items.

☐ #B10 Copy & microcopy — screen text, empty states, celebration messages, so marketing can edit without a dev. Keyed strings with a baked-in fallback; never block a render on a fetch.

☐ #B11 Assets — planet/world art, rocket skins, ship upgrades (the ship-upgrade UI in the doc images). Firebase Storage + a manifest doc; client resolves by id with a bundled fallback. 🔒 Partly blocked on client art (see §9).

____________________________________________________________

## 3. AI / Nova control

Status: not started.

☐ #B12 Voiceflow agent config as data — which agent version, per-stage prompts, model choice, held in config/ai rather than in the Voiceflow project alone.

☐ #B13 Guardrails — max messages per session, cost cap per user per period, hard stop + graceful message when hit.

☐ #B14 Transcript review — store and browse conversations in the admin console; flag bad answers. (flutterForgeFromTranscript already handles transcripts; this is retention + a viewer.)

☐ #B15 Prompt / system-message editing for the in-app AI chat (lib/screens/ai_chat_page.dart, lib/services/chat_service.dart).

☐ 🔒 #B16 Nova / economy boundary decision. Nova awards MP itself today. If the backend becomes the authority on the economy, Nova must call in rather than write directly — otherwise two writers and no single source of truth. Client decision, not a build task.

____________________________________________________________

## 4. Users & support

Status: not started.

☐ #B17 User search + profile view — HHS scores, current phase/stage, points & credits history, streak state, golden habits, check-in calendar.

☐ #B18 Manual adjustments — grant/deduct MP or credits, reset a stage, unlock a feature for a tester, reset onboarding. Every adjustment writes an audit entry (who/when/what/why).

☐ #B19 Suspend / delete account — including GDPR "delete my data" (Firestore subtrees + Auth record + Storage).

☐ #B20 Read-only impersonation view for support debugging. Read-only by construction, not by UI convention.

____________________________________________________________

## 5. Community (Cantina) moderation

Status: not started. Needed before the social pillars carry real user content.

☐ #B21 Review / remove Ideas Well posts and thread messages (space_cantina_posts, the direct-Firestore thread messages).

☐ #B22 Space Tribes admin — approve, rename, delete.

☐ #B23 Ban / mute users, report queue, banned-word list.

☐ #B24 Pin / feature content.

☐ #B25 (later) AI moderation pass on new posts — classification-shaped, cheap model.

____________________________________________________________

## 6. Feature flags & release control

Status: not started.

☐ #B26 Flag store + client gate — turn Cantina, AI chat, web-cockpit sections on/off per platform, per cohort, or per % rollout. Firebase Remote Config is a legitimate off-the-shelf answer here; only build custom if the cohort logic outgrows it.

☐ #B27 Force-update / maintenance-mode banner.

☐ #B28 A/B tests on copy or MP values. Depends on: #B1, #B10, #B33.

____________________________________________________________

## 7. Notifications & lifecycle

Status: not started. Cloud Scheduler → scheduled functions + FCM.

Depends on: #B29 timezone — nothing time-based is correct without it.

☐ #B29 Add `timezone` to the user profile. Captured at signup from the device, editable in settings. Every scheduled job needs it to know when "yesterday" ended for a given player. Small schema change, large blast radius — do it before the scheduler, not after.

☐ #B30 Daily ritual reminder (timezone-bucketed).

☐ #B31 Streak-about-to-break nudge.

☐ #B32 Re-engagement after N days inactive. N from config.

☐ #B32b Scheduled/triggered campaign templates in the admin console — audience, template, schedule, send. Editable copy comes from §2.

____________________________________________________________

## 8. Analytics & business

Status: not started.

☐ #B33 Event ledger (`events/`) + BigQuery export. Append-only {uid, type, payload, ts}. One substrate serving three things: analytics, economy-balance monitoring, and context for any future AI feature. Batch writes to keep Firestore cost sane.

☐ #B34 DAU/WAU, retention cohorts, Phase 1 funnel, habit completion rates, drop-off points. Firebase Analytics + BigQuery covers most of this without custom work — build dashboards, not a pipeline.

☐ #B35 Economy anomaly report — earning too fast / too slow, surfaced to the admin console. Depends on: #B33.

☐ 🔒 #B36 Subscriptions / entitlements — paid tiers, promo codes, comped accounts. Only if and when a paid tier is decided.

____________________________________________________________

## 9. Blocked on client content / assets

☐ 🔒 Rocket / ship-upgrade art — variants + skins for the ship-upgrade UI. Asset production.

☐ 🔒 Vetted habits database (the 500+ set) — blocks the full #B6 library.

☐ 🔒 Badge library — names, criteria, rarity per category.

☐ 🔒 `handleVoiceflowEvent` secret confirmation. 401s without secret; the Voiceflow API block may not be sending it. Carried over from COMPLETION_PLAN.md.

____________________________________________________________

## Security — non-negotiable before any of this ships

☐ #B37 🔴 Replace the hardcoded shared secret with Firebase ID-token auth. functions-flutter/index.js:16 is const API_SECRET = "haroon786". Every Flutter client ships it, and the web build puts it in a public JS bundle. Verify a Firebase Auth ID token (admin.auth().verifyIdToken) and derive uid from the token instead of trusting the request body. Keep a shared secret only for the Voiceflow server-to-server endpoints, moved to Secret Manager / defineSecret. Acceptance: valid token succeeds, old-secret-only request is rejected, no secret string left in the repo or the web bundle.

☐ #B38 Admin custom claim + rules path. Today's Firestore rules are almost entirely per-user. Anything that moves server-side needs an admin: true custom claim plus a new rules path — a UI-side admin check is not access control. Includes a script to grant/revoke the claim, and a server-side gate on the /admin route, not just a hidden nav item. This gates every write in §1–§7. Config docs: world-readable, admin-writable.

____________________________________________________________

## Recommendation — don't build all of it

Two things pay for themselves immediately:

1. Remote config for the game engine (§1: points, levels, streaks, unlocks) — a single Firestore

config/* tree the app reads and caches. Cheap to build, and it removes the need to ship an app

update every time a rule changes.

2. A small admin web app — a route in the existing Flutter web app reusing WebShell, gated by the

admin claim, with user lookup + manual MP adjustment + Cantina moderation. Those are the three

things needed on day one of real users.

Everything else — A/B tests, campaigns, analytics dashboards — comes later, or goes to off-the-shelf:

Firebase Remote Config (flags), Firebase Analytics + BigQuery (§8), FCM (§7) cover a lot

without custom work.

### Suggested order

| Step | Contents |
| --- | --- |
| 1 | #B37 auth fix + #B38 admin claim & rules (before anything writable) |
| 2 | #B1–#B2 config tree + constant migration |
| 3 | Admin shell + #B17 user lookup + #B18 manual adjustment |
| 4 | #B21–#B23 Cantina moderation |
| 5 | #B3–#B5 journey/streak/level rules to config |
| 6 | #B29 timezone → #B30–#B32 scheduled notifications |
| 7 | #B33 event ledger → §8 analytics |
| 8 | §2 content management, §3 AI control, §6 flags |

____________________________________________________________

## Source documents

Feature backlog: COMPLETION_PLAN.md (client-side work)

Traceability: design/ref/documentation/PROGRESS_AND_TRACEABILITY.md (+ .docx)

Cantina spec: design/ref/Space Cantina - Social Component Of The MM System.docx

Client spec: design/ref/Gamification Mechanics Specs Reference (Pre-PRD).docx

Old Django app (reference only, not a port target): design/ref/old_app_source/ — notes/GAME_LOOP.md, ROCKET_SYSTEM.md, ASSET_MAP.md

Our functions: C:\Users\haroon\vf-bridge\functions-flutter\index.js (codebase flutter)