# Moore Momentum — Completion Plan

Resume instructions (for Claude): This file is the source of truth for finishing the app per the rules docs (C:\Users\haroon\Downloads\willMoore (2)\rules, extracted to design/ref/_extracted/). On request to "continue the todo", open this file, pick the lowest unchecked task whose dependencies are met, mark it [~] in progress, implement + verify, then mark it [x] and update the Status line. Keep this file in sync as the canonical backlog.

Scope: Core loop first (working product loop before the deep gamified economy).

Placeholders: The docs leave many exact numbers as [PLACEHOLDER] (MP per planet, Space-Credit

costs per ship tier, formed-habit counts per level, badge criteria). Never invent these — stub the

hook and flag needs spec from the user.

Backend rule: New cloud functions go in the Flutter-only functions file — never extend FlutterFlow's

index.js. vf-bridge has two codebases: default (FlutterFlow + vf chat) and flutter (new endpoints).

Legend: [ ] todo · [~] in progress · [x] done · 🔒 blocked on user spec

▶ RESUME HERE (next session, updated 2026-07-07): #1–#12 ✅ core loop DONE. #13 economy IN PROGRESS (see the #13 block in the Deferred section for full detail + the design-image findings): - ✅ 13a Space Credits ledger + ALL of set ① earning (check-in 10💎 · high-score 5💎 · formation 25💎 · streak milestones 3/7/14/30/60/90/180/365 → 10/25/50/100/200/300/500/1000💎, all ×level mult, idempotent) — curl + Pixel verified. ✅ 13g dashboard 💎 readout. Pushed through commit 6a0a8ef. - ⏳ NEXT, each 🔒 needs the user's numbers: 13b Leveling (set ② — formed-habits/planet/streak thresholds for Cadet→Navigator + Navigator→Commander) · 13c Planets (MP/planet + arrival bonus + regression) · 13d Ship (per-tier credit costs + rocket ART assets) · 13e Mystery Box (exact % 10–15) · 13f Badges (full library) · 13h Skip-Check-in purchase (skip-day options + costs). Only the Balance bonus credit remains undesigned. Recommended next: 13b, or 13h (small). - #14 ⏳ IN PROGRESS: Momentum Lists editing ✅ + Tasks screen ✅ both DONE + Pixel-verified 2026-07-18. Cantina V1 STARTED — Pillar 1 Ideas Well DONE + FULLY DEVICE-VERIFIED 2026-07-20 (seeded feed + persisted upvotes + real click-to-adopt→Golden Habit/Resources, all cold-restart round-tripped). Needed a Firestore rule for shared space_cantina_posts (deployed via Rules REST API; snapshot at /firestore.rules). Pillar 2 Tribes DONE + Pixel-verified 2026-07-20 (Discover/Join/ Leave/Create + tribe discussion feed, all cold-restart round-tripped; tribes collection + rule deployed). Pillar 2b Accountability Partners DONE + BROWSER-VERIFIED 2026-07-21 (mobile + web; one active partner, daily/weekly cadence; state at owner-scoped users/{uid}/accountability/active → NO new Firestore rule; logic unit-tested 9/9). Full pair→check-in→cold-reload round-trip→end verified live in the browser via claude-in-chrome. Session also shipped 4 web fixes: (1) web Co-Pilot button icon auto_awesome→star_border (match mobile/menu/auth); (2) Co-Pilot page (AiChatPage) reordered — image/animation on top, chat transcript below; (3) main.dart notification init made non-blocking (unawaited) so a fresh browser no longer white-screens waiting on the OS notification prompt before first paint; (4) web/index.html body background set to #06070D (MM.pageBg) so no white shows through on a maximize/resize repaint gap. ▶ NEXT: Pillar 3 anti-shame Leaderboard. Pillar 4 (Arena) = V2/deferred. Verify on the PHYSICAL Pixel 6 (serial 19301FDF600F0S, --target-platform android-arm64); emulators keep freezing their display. Pixel sleeps fast → adb shell svc power stayon true. Test uid aGFJOhlFG3Oz8wdRICmKabiNdU33 (credits balance now 65💎). Backend edits live in vf-bridge/functions-flutter (deployed, NOT in the app repo). Don't invent [PLACEHOLDER] numbers — surface what's needed and ask. _(2026-06-30: also produced a client traceability doc — design/ref/documentation/ — mapping #1–#9 to the source .docx specs with quoted excerpts + 12 app screenshots, exported to both .md and a formatted Moore Momentum - Build Progress & Traceability.docx. Update it as more features land.)_ Note: #10/#11 have 🔒 PLACEHOLDER thresholds (streak milestone payouts, formation badges) — stub those hooks, surface "needs spec", never fabricate. #10: streak increments on weekday check-in; 1st missed weekday = warning, 2nd consecutive = relaunch (level/credits/Trophy preserved); persist streak/ lastCheckinDate/longestStreak. (The flutterAwardCheckinPoints marker checkin_<date> already records which days were checked in — reusable for streak continuity.)

_(#4 device-verification, 2026-06-28, emulator-5554, uid aGFJOhlFG3Oz8wdRICmKabiNdU33): normalizer redeployed; GET confirmed makeObvious/makeEasy/makeRewarding read back the CLIENT's real picks (not the "TEST_OBV" probe). Drove the full MBS flow via the Cantina-locked deep-link ("GO TO STAGE 2") → 4 picks → "Lock it in" momentified → "Enter the Cockpit". Profile now stage2Completed:true, phase:"daily", MP stayed 103 (idempotent — re-running momentify awarded 0). Cantina opens the real CantinaScreen (Ideas Well/Tribes/Leaderboard/Arena), not the lock view. Cold force-stop+relaunch → phase pill "PHASE 2 · DAILY EXECUTION" persists. Bug fixed this session: "Enter the Cockpit" left the cockpit stuck on "Stage 2 in progress" until a restart — _persistPhase1 (momentum_home) fired the Firestore save fire-and-forget then immediately _fetchProfile(), so the read raced ahead of the write and re-seeded _phase1 with stale stage2Completed:false. Fixed by chaining the refetch AFTER the save commits; rebuilt+installed and re-verified the cockpit flips to daily IMMEDIATELY on Enter-the-Cockpit (no restart)._

_(prior #3 context retained below)_ #3 open question RESOLVED + both defects FIXED & deployed+verified (2026-06-22). Finding: the Voiceflow agent does NOT persist golden_habits even on a clean run (Nova reached "LEVEL 1 COMPLETE"/"MOMENTUM LISTS ACTIVATED" but forged:false/activeCores:[]), and it skips the Keystone +25 award (clean finish = 85 MP, so the MP-derived completedCount caps at 4 and the old forged || completedCount>=5 gate dead-ended). Fixes shipped (NO new LLM — user wanted Voiceflow to stay the only AI): (A) flutterForgeFromTranscript (functions-flutter) deterministically parses Nova's "YOUR GOLDEN HABIT" summary message from vf_messages and writes the golden_habits doc (saveGoldenHabit schema; idempotent). Client (OnboardingService.forgeFromTranscript + hhs_chat_view._syncOnboarding) calls it once when reachedForge && !forged. (B) flutterSyncOnboarding now returns reachedForge (transcript-marker based) and forces completedCount=5 on it; the cockpit gate is forged || reachedForge || completedCount>=5. Verified live on verifyCleanRun20260622a: forge wrote gh_morning_momentum_movement → sync forged:true, completedCount:5 + full fields → profile activeCores:["physical"]; idempotent ("exists") and safe on never-onboarded uids ("not_forged"). STILL OPEN (proper fix, Voiceflow dashboard — Claude can't edit the VF agent): make Nova call the saveGoldenHabit HTTP endpoint at the forge step (it already captures every field); then the transcript parser becomes a pure no-op safety net. DEVICE-VERIFIED (2026-06-24, emulator-5554, uid aGFJOhlFG3Oz8wdRICmKabiNdU33): cold launch → dashboard + hub read persisted Phase 1 state from Firestore (Stage 1 ✓ COMPLETE, 5/5 pyramid, 2 cores active); live HhsChatView resumed the transcript, re-synced, and rendered the Forge Confirm card with REAL persisted golden-habit fields ("walk 20 min in evening · Physical Health Core"); tapped "Lock it in" → Command Center Unlocked (7 Lists) → cold force-stop+relaunch → state held. Persistence round-trip confirmed on-device. Caveat: run was on an ALREADY-onboarded account (verifies resume + lock-in + round-trip); a literally-from-zero brand-new-account run remains covered by the server script verifyCleanRun20260622a, not a fresh device account. Minor cosmetic: one forge field showed a parser-fallback placeholder ("WHAT: what info will go there") — not a persistence defect. See [[reference_vf_onboarding_agent]].

## M0 — Foundation (do first; unblocks everything)

[x] #1 Persist Phase 1 state to Firestore. Add stage1Progress (0-5), stage1Completed,

stage2Completed, and top-level phase ('build'|'daily') to the user profile. Load in

ProfileService.getProfile; seed MomentumHome._phase1 from the profile instead of

const Phase1State(); write back on every Phase1Flow.onStateChange and on check-in.

Why first: the "Return to Phase 1" / Go Deeper bridge (already built) is currently local-only and

resets on restart.

Done 2026-06-21: new flutterSavePhase1State endpoint (functions-flutter) + phase1 fields on

flutterGetUserProfile (phase derived server-side); UserProfile.phase1State,

ProfileService.savePhase1State (syncs offline cache), _persistPhase1 write-back in momentum_home,

re-sync on check-in. Deployed + endpoint smoke-tested (progress clamp 0-5 + phase derivation verified).

Debug Phase-2 toggle left local-only (removed in #2). Not yet exercised on-device.

[x] #2 Replace debug Phase-2 toggle with real gating. Remove the menu Switch that injects

hardcoded Mars/Navigator/47-streak/5-cores. Phase derives from persisted state

(stage1Completed && stage2Completed ⇒ daily). Dashboard streak/planet/level/score/balance come

from the real profile in both phases. activeCores = cores with ≥1 Golden Habit

("cores grayed out until first habit created in that Core").

Done 2026-06-21: deleted the DEBUG toggle (menu_drawer inPhase2/onTogglePhase params + block,

momentum_home wiring) and all _phase2Debug* overrides — dashboard/summary now read real profile

values in every phase; phase shown via the existing dashboard phase pill (gated off persisted #1

state). Backend flutterGetUserProfile now derives activeCores live from the golden_habits

subcollection, mapping long coreIds (mindset_core…) → short (mindset…). Deployed + verified

(2 habits in 2 cores → activeCores = [physical, mindset]). Brand-new accounts → empty (all cores

grayed), matching spec.

## M1 — Real onboarding

[x] #3 Drive HHS Stage 1 with the Voiceflow AI (not the hardcoded _contentFor 5 sections).

Pain Point → Core → Universal Principle → Keystone → Golden Habit Forge, captured via the existing

ChatService / vf* functions. Persist the resulting Golden Habit (saveGoldenHabit) + auto-tag

Momentum Lists. Award Truth Seeker +10, Core Confirmed +15, Principle Decoder +20, Keystone Forger

+25, Golden Habit Architect +40.

Built 2026-06-21: Hardcoded 5-section stepper REPLACED with an embedded Nova chat

(hhs_chat_view.dart) — drives the real Voiceflow onboarding agent via ChatService. New

OnboardingService + read-only flutterSyncOnboarding endpoint report progress; pyramid advances

+ per-section reward overlays fire from the agent's MP. Forge → confirm card → stage1Completed;

momentum_home refetches profile so the new Core + MP show. Removed the old _HHSSectionView/

_contentFor catalogue. Analyzer-clean; deployed; progress/MP tracking verified live (MP 10→1 section,

25→2). KEY FINDING (changed the design): the VF agent OWNS awarding MP (+10/15/20/25/40) AND is

expected to persist the Golden Habit + tag Lists on a clean finish — it does NOT expose captured data

in readable state variables. So the endpoint is READ-ONLY (no awarding/writing) to avoid

double-counting; activeCores (#2) lights up from the agent-written golden_habits. See

[[reference_vf_onboarding_agent]].

✅ DEVICE-VERIFIED (2026-06-24): on emulator-5554 the persisted flow round-trips end-to-end —

hub shows Stage 1 ✓ COMPLETE (5/5) after cold start, the live chat resumed + rendered the Forge

Confirm card from the real persisted golden_habits doc, "Lock it in" unlocked Command Center, and

a cold force-stop+relaunch held the state. Done on an already-onboarded account; a from-zero

brand-new-account device run is still only server-script-verified (verifyCleanRun20260622a).

Safety net (Stage 1 completes at completedCount≥5 / reachedForge) remains so the flow can't dead-end.

Residual optional follow-up (not blocking): have Nova call saveGoldenHabit directly in the

Voiceflow dashboard so the transcript parser becomes a pure no-op (Claude can't edit the VF agent).

[x] #4 Make Stage 2 MBS real + gate Cantina unlock. Persist the 3 MBM picks (Obvious/Easy/

Rewarding) + IF-THEN onto the active Golden Habit. Drive suggestions from AI/Momentum Lists. On real

completion set stage2Completed and unlock Cantina + Command Center from persisted state. Award

Friction Hunter +10, Method Master +15, Implementation Wizard +25.

Built 2026-06-24: new flutterSaveMomentumMethods (functions-flutter) merges makeObvious/makeEasy/

makeRewarding + refined obstacleIf/Then onto the active (newest, or explicit habitId) golden habit and

awards Friction Hunter +10 / Method Master +15 / Implementation Wizard +25 once (idempotent via

mbsAwarded; same points/summary+history+mirror schema as updateUserPoints). OnboardingService

gains activeHabit() (reads flutterGetGoldenHabits) + saveMomentumMethods(). _MBSStage2View now

fetches the real forged habit, personalizes the MBM/IF-THEN suggestions from its real fields (a

richer AI/Lists generator is left as a future hook — deterministic for now per "don't invent"),

persists on "Lock it in", and shows the real habit name + a "+50 MP / 3 badges" summary on the Cantina

unlock. momentum_home gates the Cantina screen behind persisted `stage2Completed` (_CantinaLockedView

→ deep-links to Stage 2) and refetches the profile when Stage 2 newly completes. Analyzer-clean.

Deployed + partially device-verified 2026-06-24 (emulator-5554, uid aGFJOhlFG3Oz8wdRICmKabiNdU33):

flutterSaveMomentumMethods deployed & working — Cantina LOCK shown, MBS suggestions personalized from

the real habit ("walk 20 min in evening", WHEN="Evening"), momentify awarded +50 MP (53→103),

IF-THEN persisted, idempotent re-call awarded 0, Cantina-unlock screen shows the REAL habit name +

"+50 / 3 badges".

BUG (normalizer) — FIXED & redeployed 2026-06-28: makeObvious/makeEasy/makeRewarding read back empty

because normalizeGoldenHabit (functions-flutter) didn't map them (the WRITE was always fine). Added the 3

fields + mbsCompleted/mbsAwarded to the normalizer and redeployed flutterGetGoldenHabits.

BUG (cockpit refresh race) — FIXED & re-verified 2026-06-28: "Enter the Cockpit" left the dashboard

stuck on "Stage 2 in progress" until a restart — _persistPhase1 (momentum_home) saved phase1 state

fire-and-forget then immediately _fetchProfile(), so the read raced ahead of the write and re-seeded

_phase1 with stale stage2Completed:false. Fixed by chaining the refetch after the save commits

(save.then((_) => _fetchProfile())). Rebuilt+installed; cockpit now flips to daily IMMEDIATELY.

✅ DEVICE-VERIFIED 2026-06-28 (emulator-5554): full MBS flow via the Cantina-locked "GO TO STAGE 2"

deep-link → 4 picks → momentified → "Enter the Cockpit" flips phase→daily immediately, MP stayed 103

(idempotent), Cantina opens the real CantinaScreen; cold force-stop+relaunch persists "PHASE 2 · DAILY

EXECUTION". GET confirmed the client's real MBM + IF-THEN picks overwrote the earlier probe values.

## M2 — Daily ritual complete

[x] #5 Daily Ritual Step 0 (Mantra & Gratitude). Optional pre-scoring screen

([View Mantra] [View Grateful List] [Skip] [Continue to Scoring →]), opens Command Center lists then

returns. Skippable; remembers per-day completion. Insert ahead of CheckInPage.

Built + device-verified 2026-06-29: new daily_ritual_step0.dart (DailyRitualStep0) shown ahead of

the check-in. Reads the user's Momentum Lists and matches the Mantra (/mantra|affirmation/i) + Grateful

(/grateful|gratitude|thank/i) buckets by name; renders the mantra as a quotation block + the grateful

items as a scan, with gentle "set one up" prompts when absent. [View Your Mantra]/[View Grateful List]

push the Command Center ListsScreen (new optional expand param pre-expands the matched list) and

return on back. momentum_home: _startCheckin gates the new ritual0 screen on per-day completion

(LocalCache key ritual:step0:<uid> = today's yyyy-mm-dd); [Continue to Scoring →] marks today done,

[Skip] advances without marking (can reappear later the same day). Dashboard onCheckIn now routes

through _startCheckin. Analyzer-clean. DEVICE-VERIFIED (emulator-5554): Daily Check-In → Step 0

appears; View Your Mantra → Command Center Lists → back returns to Step 0; Continue to Scoring → check-in

scoring; re-tapping Daily Check-In same day → goes straight to scoring (Step 0 remembered). Verified on an

account with no Mantra/Grateful list (empty-state prompts); populated rendering is simple string display.

[x] #6 Real numbers in Progress Summary. summary_page.dart hardcodes +125 MP, 2,740 credits,

focus, daily challenge. Use real MP earned (from #9), updated streak, credits balance, and the

5-Core Balance Meter = rolling 7-day average of check-in scores. AI focus reminders may stay static

/twuse but must be clearly marked not-yet-real (no fake numbers).

Built + device-verified 2026-06-29: summary_page.dart rewritten — Total Momentum = real profile

momentumScore; streak = real persisted value (removed the optimistic +1); 5-Core Balance Meter

= real rolling 7-day average computed in-screen from CheckinService.getRecent(limit:7) + today's just-

submitted scores (folded in via new momentum_home._lastCheckinScores → SummaryPage.todayScores),

averaged per active Core over days that scored it (locked/no-data Cores show lock/"–", never fabricated).

Since #9 (points) and #13 (economy) aren't built, the economy stats carry no fake numbers: "Earned

Today" and "Space Credits" are _PendingStatRows ("—" + SOON chip + reason); Today's Focus is a marked

PREVIEW with general guidance (removed the fake "2.3 average" lines); Daily Challenge is a **COMING

SOON** teaser (removed the fake "+50 MP"/Accept-Skip); the fake "+150 credits" Mystery Box is removed

(deferred to #13). Analyzer-clean. DEVICE-VERIFIED (emulator-5554): scored REL=5 / PHYS=4 → Lock In

Day → Summary showed Total Momentum 103 MP, Earned Today/Space Credits "—·SOON", streak Day 0, Balance

Meter REL 5.0 / PHYS 4.0 over a real 3-day window, Focus PREVIEW, Daily Challenge COMING SOON.

[x] #7 Persist Mission Control flags + AI auto-flag. Persist manual flags/experiments onto the

Golden Habit (flutterFlagGoldenHabit exists). Auto-flag when a Core/habit scored ≤3.0 for 3+

consecutive check-ins. Ensure "Go Deeper" passes the flagged habit id so the returning-player flow

pre-loads it.

Built 2026-06-29: OnboardingService gains goldenHabits (list as GoldenHabitRef keyed by SHORT

core id + flagged state), habitById, and flagGoldenHabit. momentum_home prefetches Mission Control

context on _startCheckin (_checkinHabitByCore + per-Core prior scores _checkinCoreHistory from

getRecent, excluding today). CheckInPage: the struggling alert is now the REAL pattern (consecutive

check-ins ≤3.0 incl. today's live slider, ≥3 fires), the Pattern-Detected chart shows real last-3 scores,

the flag icon / RESOLVE open the intervention on the Core's real Golden Habit, and picking a path persists

a flag+experiment via flutterFlagGoldenHabit. Auto-flag runs in _saveCheckin (`_autoFlagStruggling

Cores`): each active Core ≤3.0 for 3+ consecutive check-ins flags its habit (skips already-flagged, so a

sustained dip doesn't re-flag daily). Go Deeper now threads the flagged habitId → `_returnToPhase1(

stage, habitId:) → Phase1Flow.entryHabitId → _MBSStage2View loads that specific habit via habitById`

(fallback newest). Also fixed a PRE-EXISTING blank-render bug: the check-in habit-row card mixed a

non-uniform Border (thick left) with borderRadius → painted blank (rows + flag icons invisible/untappable);

rebuilt with a uniform border + clipped left stripe ([[project_habits_card_blank]]). Analyzer-clean.

DEVICE-VERIFIED (physical Pixel 6): habit rows now render with flag icons; tapping flag → Mission

Control → "Quick Suggestion" persisted flagged:true, flagReason:"Quick tweak" on the physical habit

(confirmed via GET); experiment toast shown; "Go Deeper → Path B" navigated to Stage 2 MBS pre-loaded with

the flagged habit ("walk 20 min in evening"). Auto-flag trigger NOT reproduced on-device — needs 3

consecutive low calendar-days of history; can't fabricate dates on a physical device and no admin creds to

seed checkins. Logic is analyzer-clean and reuses the SAME flagGoldenHabit persistence verified above +

the same _consecutiveLow computation the (testable) pattern display uses. *(Note: emulator clock-trick to

seed past dates corrupts the emulator display — avoid; verify on the physical device instead.)*

[x] #8 Core Balance 5-day alert. Any Core below 3.0 for 5+ consecutive days ⇒ red ⚠️ badge on the

Core (dashboard + check-in), tappable to an iCore message with recent low scores + links + [Done].

Built + device-verified 2026-06-30: detection coreLowStreak/isCoreOutOfBalance (≥5 consecutive

scores <3.0) in checkin_service. momentum_home _loadCoreBalance (from getRecent, most-recent-first

incl. today) computes _atRiskCores on profile load + after each check-in; passed to DashboardPage (→

RocketWidget red ⚠️ "!" badge on the at-risk Core's icon, tappable) and CheckInPage (→ red "⚠️ AT RISK"

chip in the Core header). Tapping either opens the new CoreAlertSheet overlay (iCore Alert) with the

spec copy "This core is unbalanced. You should focus your work to improve it.", a recent-low-scores bar

strip, a review suggestion, links [Review Habits]→habits / [Return to Phase 1], and [Done]. **DEVICE-

VERIFIED (emulator-5554)** via a temporary at-risk injection: dashboard rocket badge + check-in AT-RISK

chip both render and both open the iCore Alert; Done dismisses; clean build (injection removed) shows no

badge (data-driven). Bug fixed during build: the overlay's InkWell buttons threw "No Material

ancestor" — wrapped CoreAlertSheet in Material(type: transparency). Analyzer-clean. **Real 5-day

trigger + populated low-score bars NOT reproduced on-device** (can't fabricate 5 low calendar-days / no

admin creds — same limit as #7 auto-flag); detection is a trivial pure function.

## M3 — Economy core

[x] #9 Momentum Points engine. Confirmed: +10/completed weekday check-in; Phase 1 section awards

(10/15/20/25/40 and 10/15/25). Persist running momentumScore + per-check-in breakdown.

🔒 high-score (5/5) bonus, streak-milestone bonus, Balance Bonus amounts are PLACEHOLDER — stub hooks.

Built + device-verified 2026-06-30: new flutterAwardCheckinPoints endpoint (functions-flutter) awards

+10 per completed WEEKDAY check-in (a Core scored), idempotent per calendar day via a deterministic

history doc id checkin_<date> (re-checkin same day = +0). Same points schema as updateUserPoints/

flutterSaveMomentumMethods: points/summary.total (the profile momentumScore source of truth) +

summary/history/checkin_<date> breakdown entry (type:"Daily Check-In", points, date) + user-doc

points mirror. Weekends + empty check-ins award 0 (no marker). The high-score(5/5)/streak-milestone/

Balance bonuses are STUBBED in bonusHooks (eligible flag + amount 0 + needsSpec:true) — NOT

fabricated; wire real amounts once specced. The Phase-1 section awards (10/15/20/25/40 HHS, 10/15/25 MBS)

were already handled by the VF agent (#3) + flutterSaveMomentumMethods (#4). Client: new `PointsService.

awardCheckin called in momentum_home._saveCheckin; an optimistic _momentumOverride` updates the running

total without a reload spinner (cleared on next profile fetch), and _earnedToday feeds the Summary. This

also makes #6's pending "Earned Today" real (now a teal _StatRow when a fresh award exists, else the

placeholder). DEVICE-VERIFIED (emulator-5554): completed weekday check-in → Summary "Total Momentum

113 MP / Earned Today 10 MP"; GET profile momentumScore:113 (was 103); re-award 2026-06-30 →

alreadyAwarded, +0, total 113; weekend (2026-06-28) → reason "weekend" no award; empty scores →

"not_completed". Analyzer-clean. Endpoint deployed.

[x] #10 Streak system. Confirmed: increments on weekday check-in; weekends optional (don't break);

1st missed weekday = warning only; 2nd consecutive = "relaunch" (level/credits/Trophy preserved).

Persist streak, lastCheckinDate, longestStreak. 🔒 milestone payouts (7/14/30/60/90/180/365) +

Streak Saver mechanics are PLACEHOLDER — detect milestones, stub payouts.

Built + verified 2026-07-02: Streak rule (Gamification Spec §6): a streak day = a WEEKDAY check-in

with a ≥4.0 average across scored Cores (not just any check-in). Implemented in

flutterAwardCheckinPoints (same txn as points): weekends exempt (early return), 1 missed weekday = grace

(streak survives → "warning"), 2+ missed weekdays reset to 1; persists streak/lastCheckinDate/

longestStreak on the user doc; idempotent per day via lastCheckinDate. Milestones 3/7/14/30/60/90/180/365

detected (returns milestone), payouts stubbed (bonusHooks.streakMilestone, PLACEHOLDER — not

fabricated). flutterGetUserProfile computes the effective streak vs the client's local today (passed

by ProfileService): gap 1 → streakState:"warning", gap ≥2 → streak 0 / "broken" — so the dashboard is

truthful between check-ins. Client: UserProfile gains longestStreak/streakState/lastCheckinDate;

PointsService/CheckinAward return streak+milestone; momentum_home _streakOverride/_streakMilestone

(optimistic, like points); dashboard shows a red "STREAK ⚠" on warning; Summary streak callout shows the new

Day count + "🎉 N-DAY MILESTONE". VERIFIED: curl state-machine (1→2→3+milestone→4 grace→1 reset;

low-avg no-extend; weekend exempt) + effective-read (ok/warning/broken, longest preserved); device

(emulator-5554): qualifying weekday check-in → Summary "Day 1", next milestone 3, MP 113→123; GET

streak:1,longest:1,last:2026-07-02; re-award idempotent (streakUpdated:false). Analyzer-clean; both

endpoints deployed. Note: the "relaunch"/MP-reduction on 2 misses (rocket regression) is economy #13 —

#10 resets the streak + preserves level/credits/Trophy (untouched); the MP-reduction amount is PLACEHOLDER.

[x] #11 Trophy Room from real formation. Replace hardcoded _formedHabits. Formed = 14+ days

history AND ≥80% of applicable days scored ≥3 on the habit's Core (reuse deriveRoutineStage). List

real formed habits by Core; support manual "Mark as Formed" (2-week-standard confirm) writing a

formed flag/date. 🔒 formation badges by count — defer.

Built + device-verified 2026-07-02: TrophyScreen rewritten to fetch REAL data — `OnboardingService.

goldenHabits (now carries formed/formedAt) + CheckinService.getRecent` per-Core scores. A habit is

"formed" if manually marked OR auto (deriveRoutineStage(coreScores) == 'formed' — the 14d/≥80%

rule). Trophy tab: summary count + per-Core sections (only Cores with a Golden Habit shown); formed →

🏆 trophy card ("FORMED {date} · {days} DAYS"); still-forming → progress card ("{days}/14 DAYS" bar) +

a "Mark as Formed" action → 2-week-standard confirm dialog → flutterSetHabitFormed (new

functions-flutter endpoint writes formed+formedAt; normalizer returns them) → refetch. Achievements

tab (badges) left as the existing placeholder (🔒 formation-badges-by-count deferred). Analyzer-clean.

DEVICE-VERIFIED (emulator-5554): Trophy Room showed the 2 real habits as forming (relationships 1/14,

physical 3/14); "Mark as Formed" on "walk 20 min in evening" → confirm dialog ("2-week standard … you have

3 logged") → habit became a 🏆 trophy ("FORMED JUL 2 · 3 DAYS"), count → 1; GET confirms

formed:true, formedAt:2026-07-02. Auto-formation (14+ days) not device-reproduced (needs 14 days of

history — same limit as #7/#8) but reuses the verified deriveRoutineStage. Endpoints deployed. *(Emulator

display froze again mid-test → rebooted to recover; verify on a physical device when possible.)*

## M4

[x] #12 Profile screen real data. Replace mock ("Alex Moore", 78/65/42/81/54). Wire name/level/

streak/score from the profile; compute the 5-Core radar from rolling 7-day check-in averages. Sign

Out stays functional; mark other settings tiles as not-yet-wired.

Built + device-verified 2026-07-06: ProfileScreen (sub_screens) rewritten StatelessWidget→Stateful,

fetches ProfileService.getProfile + CheckinService.getRecent. Header shows real displayName (email

local-part fallback → "Commander"; avatar = 1st letter), real level (subtitle + chip), real streak🔥

+ momentumScore MP chips. The _RadarPainter (0–100) is fed by _computeRadar = per-Core rolling

7-day check-in average (avg/5·100), Cores with no data → 0 + a "check in daily…" hint. Settings tiles

(Notifications/Connected calendars/Privacy/Subscription) now show a "SOON" tag + a "coming soon"

snackbar (_SettingTile.wired=false); Sign out stays functional (red, real onSignOut). Loading/

offline/error states added. Analyzer-clean. DEVICE-VERIFIED (emulator-5554): Profile showed

"naginashaheen88 · CADET · 1🔥 · 123 MP", a real radar (physical+relationships extended, others centred),

SOON tiles → snackbar. (No new backend — pure client using existing endpoints.)

## Deferred (out of core-loop scope — captured so nothing is lost)

[~] #13 Gamified economy 🔒 — Space Credits ledger; Leveling Cadet→Navigator→Commander (3

simultaneous criteria); Planet journey + alien-guide arrival + quests; Ship Upgrades

(Wings→Armor→Thrusters, fixed order — not implemented at all today); Mystery Box (10–15%/check-in,

guaranteed every 10th); Badge library. Nearly every threshold is PLACEHOLDER — split into per-system

tasks once the user provides numbers.

**Split into sub-tasks (2026-07-06): 13a ledger · 13b leveling · 13c planets · 13d ship · 13e mystery box

· 13f badges.** User is providing the [PLACEHOLDER] numbers per system.

*🖼 DESIGN-REFERENCE IMAGES (2026-07-07 — previously ignored: the text-only `_extracted/.txt` dropped all

embedded images).** The 12 doc images are now saved to design/ref/_doc_images/ (pulled from the .docx

zips' word/media/). What they add beyond the text — and the GAPS they surface:

Ship Upgrades UI (13d) — gam-07-improvements-hub, gam-06-ship-upgrade-wings,

gam-04-ship-upgrade-turbines, gam-01-rocket-base-variants: an "IMPROVEMENTS" hub with category

buttons (COLORS · WINGS · TURBINES[=Thrusters] · ARMOR); each category = a rocket-in-porthole preview +

green GET button + a row of tiers with 💎 prices (mockup shows +5/+25/+50, illustrative) + a grid of

visual variants; the rocket art morphs per upgrade tier. "Colors" = cosmetic skins (post-MVP). Needs

per-tier rocket ART assets (Wings/Armor/Thrusters × Common/Rare/VeryRare/Epic) — currently absent.

GAP → dashboard Space Credits readout — gam-05, phase-03, phase-01 all show the dashboard

top status bar displaying Space Credits (💎) next to Planet + Momentum Score. Our shipped dashboard

shows PLANET/SCORE/BALANCE but NOT credits. Quick win now that 13a ledger + profile.spaceCredits exist.

(Added as 13g below.)

GAP → "Skip Check-in / Bonus" credit sink — gam-09-skip-checkin-bonus-purchase: a purchase screen

to spend credits and skip 1/2/5 days (mockup 5/10/15 💎) to protect the streak — the Streak-Saver /

Vacation-Mode / Armor-grace SPEND mechanic as a screen. Not previously in the plan. (Added as 13h below.)

Planet journey full-screen view — phase-02-planet-journey-travel: a dedicated full-screen rocket-

travelling-Earth→space-station view (dashed trajectory), beyond the dashboard's small JourneyArc → 13c.

Streak/milestone Trophies — gam-03-streak-milestone-trophy: a Trophies CAROUSEL with per-trophy

progress ("7 STREAK DAYS · 2 of 7"), distinct from formed-habit trophies → feeds 13f + the Trophy Room

"Achievements" tab (still a placeholder from #11).

Cantina Leaderboard — gam-08-cantina-leaderboard: rank · avatar · name · score · medal (gold/

silver/bronze), current player row highlighted → enrich #14.

iCore Alert framing — gam-02-icore-alert-cockpit: the alert renders INSIDE the rocket cockpit-

porthole screen (we shipped a plain centered overlay in #8) → optional visual-polish on #8.

Branding note — phase-01 center shows a "5 CORE LIFE" splash; our shipped splash is Moore Momentum

(deliberate per [[project_branding_boot_splash]]) — design ref only, not a change.

[x] 13a Space Credits ledger (foundation) — BUILT + backend-verified 2026-07-06. New credits schema

users/{uid}/credits/summary.total + history subcollection + users/{uid}.spaceCredits mirror

(parallels the points schema). creditMultiplier(level) applies the SPECIFIED level multiplier

(cadet 1× / navigator 1.25× / commander 1.5×). The one specified amount — the **25-credit Cantina

welcome bonus** — is wired into flutterSaveMomentumMethods (Stage-2 completion), guarded by a NEW

cantinaWelcomeCredited flag INDEPENDENT of mbsAwarded (so already-Stage-2 players get credits on

next momentify without re-awarding MP; idempotent). flutterGetUserProfile returns spaceCredits.

Client: UserProfile.spaceCredits; Summary "Space Credits" is now a real _StatRow (💎, was SOON);

Profile header shows a 💎 chip. Curl-verified: 0→25 credits, MP unchanged (123), idempotent re-run;

profile returns spaceCredits. Analyzer-clean; both endpoints deployed. On-device visual blocked by the

recurring emulator display-freeze (backend is the source of truth here).

[x] 13a-earning WIRED + verified 2026-07-07 (user gave base 10 · high-score 5 · formation 25).

flutterAwardCheckinPoints now awards 10💎 base + 5💎 if any Core=5/5 on a completed weekday check-in

(× level mult; idempotent per day via deterministic checkin_<date>/highscore_<date> credit-history

ids; returns creditsEarned+spaceCredits). flutterSetHabitFormed awards 25💎 once per habit on

first formed (guard: formed_<habitId> history id). Shared creditAwardInTx helper + CHECKIN_CREDITS/

HIGH_SCORE_CREDITS/FORMATION_CREDITS consts. Client: CheckinAward.creditsEarned/spaceCredits,

_creditsOverride in momentum_home (mirrors _momentumOverride) → dashboard + summary update instantly.

Curl-verified: check-in +15 (10+5) idempotent, formation +25 idempotent; device-verified on Pixel

(dashboard CREDITS 25→65). Both endpoints deployed.

[x] 13a-milestones WIRED + verified 2026-07-07 — SET ① COMPLETE. STREAK_MILESTONE_CREDITS

{3:10, 7:25, 14:50, 30:100, 60:200, 90:300, 180:500, 365:1000} (× level mult) awarded in

flutterAwardCheckinPoints when the streak hits a milestone (history id streak_<date>, idempotent/day);

bonusHooks.streakMilestone now returns the real amount. Curl-verified over 3 simulated weekdays:

day3 streak=3 → milestone=3 → +20💎 (10 base + 10 milestone), idempotent re-run. No client change needed

(credits flow via creditsEarned/spaceCredits → _creditsOverride; summary already shows the

"🎉 N-DAY MILESTONE" from #10). Only the Balance bonus remains [PLACEHOLDER] (undesigned).

[ ] 13b Leveling (Cadet→Navigator→Commander, 3 simultaneous criteria). NEEDS set ②: formed-habits/

planet/streak thresholds per transition. Levels never downgrade.

[ ] 13c Planet journey (Moon→Mars→Jupiter→Saturn→Pluto + arrival: alien guide, list unlock, bonus

credits, quest). NEEDS set ③: MP per planet, arrival bonus credits, regression threshold. UI: a

full-screen travel view (phase-02-planet-journey-travel) — rocket on a dashed trajectory Earth→station;

dashboard already has a small JourneyArc.

[ ] 13d Ship upgrades (Wings→Armor→Thrusters fixed order; effects specified: armor grace 1/2/3/week,

thrusters +25/50/75/100% MP; epic=Commander). NEEDS set ④: credit costs per tier. UI per

gam-07/06/04: "IMPROVEMENTS" hub (Colors/Wings/Turbines/Armor) → per-category porthole preview + GET +

tier row (💎 prices) + variant grid; needs per-tier rocket ART assets (12 functional variants + color

skins) which don't exist yet — flag to the user (asset production, not just numbers).

[ ] 13e Mystery Box (10–15%/check-in, guaranteed 10th, needs Captain's Log; 70% useful/30%

delightful reward table mostly specified). NEEDS set ⑤: exact % (pick 10–15).

[ ] 13f Badge / Trophy library (last) — NEEDS the full badge list (names/criteria/rarity). Also the

streak/milestone Trophies (gam-03) — a carousel with per-trophy progress ("N-STREAK-DAYS · x of N")

— feed both this and the Trophy Room "Achievements" tab (placeholder since #11).

[x] 13g Dashboard Space Credits readout — DONE + device-verified 2026-07-07. Added a CREDITS · N 💎

_Stat row to the dashboard top status bar (between SCORE and BALANCE), fed by profile.spaceCredits

(DashboardPage.spaceCredits ← momentum_home). Analyzer-clean; verified on the physical Pixel 6 (shows

"CREDITS · 25 💎"). No new numbers needed (used the 13a ledger).

[ ] 13h Skip-Check-in / streak-protection purchase (image-surfaced, gam-09) — a "Bonus" screen to

spend credits and skip 1/2/5 days (mockup 5/10/15 💎) protecting the streak. Ties into #10 streak +

Armor grace (#13d). NEEDS set: the skip-day options + credit costs. (Was not an explicit task before.)

[~] #14 Cantina full build + Lists editing + Tasks — Cantina: DMs are real Firestore but threads

are seeded mocks; docs want MVP Reddit-bridge gateway, then V1 native (Ideas Well upvote/click-to-

adopt, Tribes ≤20 members/≤3 joined, Accountability Partners, anti-shame leaderboards recalced 6h).

Tasks screen is pure mock → wire to real storage or descope. (Cantina competitions + pro marketplace

are explicitly post-MVP.)

UI ref (image-surfaced): the Leaderboard (gam-08-cantina-leaderboard) = rank · avatar · name · score ·

medal (gold/silver/bronze), current player's row highlighted; anti-shame ordering per the Cantina doc.

[x] Momentum Lists editing — DONE + device-verified 2026-07-18. The read-only Lists screen

(ListsScreen, sub_screens.dart) is now fully editable: expand a list → tap an item to edit,

× to delete, "+ Add item" to append, and a "+ NEW LIST" action to create (with the 17

canonical Build-Guide names offered as suggestion chips + free-text). Every mutation is optimistic

with revert-on-failure + snackbar. Persists via MomentumListsService.saveList which REUSES the

deployed UpdateMomentumList endpoint (default codebase; ff_uid/ListName/ItemsCSV array) —

the same "reuse a deployed write endpoint" pattern as CoreListsService.addHabit (saveCoreListItems),

so no new backend and the offline cache is kept in sync. Analyzer-clean.

DEVICE-VERIFIED (physical Pixel 6, uid aGFJOhlFG3Oz8wdRICmKabiNdU33): added "No time after work"

to Obstacles → edited it to "Not enough time" → deleted it; created a new "Values" list → added

"Integrity". fetchAllMomentumLists GET confirmed the round-trip (Obstacles back to just its original

item; Values=["Integrity"]). *(XP-for-updates is a Phase-2 economy quest — needs [PLACEHOLDER] numbers,

left as a hook; not wired here.)*

[x] Tasks screen — DONE + device-verified 2026-07-18. The pure-mock TasksScreen (hardcoded

"Q3 report draft" etc.) is now a real CRUD to-do list backed by direct Firestore

(/users/{uid}/tasks/{taskId} via new lib/services/task_service.dart + TaskItem/TaskBucket —

same direct-write pattern as CheckinService/Cantina, no cloud function). Three buckets

(Today/Tomorrow/Later): add (per-bucket "+ Add task"), toggle done (checkbox → strikethrough,

header "N OPEN" updates), edit (tap title), move between buckets (swap-icon popup), delete

(×). Optimistic UI with revert-on-failure + snackbar; Firestore's on-device cache covers offline.

Points deliberately NOT wired — per-task MP reward is the undesigned Phase-2 economy ([PLACEHOLDER]),

so no fabricated rewards. Analyzer-clean. DEVICE-VERIFIED (Pixel 6, uid aGFJOhlFG3Oz8wdRICmKabiNdU33):

added "Finish Q3 report" to Today → checked it done → moved to Later → **force-stop + cold relaunch

round-tripped from Firestore** (still in Later, still done) → deleted (all buckets empty).

[~] Cantina native V1 — 4-tab hub already exists (Ideas Well / Tribes / Leaderboard / Arena) but

was mock. Building the pillars real, one slice at a time (see [[reference_cantina_spec]] for the full

4-pillar spec + anti-shame UI rules).

[x] Pillar 1 — Ideas Well: DONE + FULLY DEVICE-VERIFIED 2026-07-20.

New lib/services/cantina_ideas_service.dart (CantinaIdea / CantinaIdeasFeed / CantinaIdeasService)

— DIRECT Firestore, top-level space_cantina_posts collection (same rules-permitted top-level pattern

as cantina_dms), plus per-user state at users/{uid}/cantina/ideas_state (voted{} / adopted{}).

Seeds the 8 curated starter ideas (seed_1..8) on first empty load. Upvote = idempotent/toggleable

Firestore transaction on upvotes (optimistic UI, revert on fail). Click-to-Adopt is REAL: habit/mbm

→ creates a Golden Habit via the dual-write (HabitsService.addGoldenHabit + CoreListsService.addHabit,

short→full coreId map in _IdeasWellState._shortToFull); tech → appended to the "Resources List" Momentum

List via new MomentumListsService.appendItem. markAdopted bumps the community adopt count once/user.

Rewired _IdeasWell in sub_screens.dart (removed the _IdeaItem/_ideasWell mock consts). Analyzer-clean.

🔐 REQUIRED FIRESTORE RULE (deployed 2026-07-20): the shared top-level space_cantina_posts

collection needed a rule (the seed/read got PERMISSION_DENIED — the per-user users/{uid}/cantina/*

state was already covered by the users/{uid}/{document=**} owner rule). Added

match /space_cantina_posts/{postId} { allow read, write: if isSignedIn(); } (mirrors the existing

cantina_threads block), merged NON-destructively into the live ruleset + deployed via the Firebase

Rules REST API (CLI token was fetched from the configstore; created a new ruleset + repointed the

cloud.firestore release). The full deployed ruleset is now saved in the repo at /firestore.rules

(rules-as-code; NOT wired into firebase.json, so firebase deploy won't auto-push it — it's a reference

snapshot). See [[project_cantina_messaging_firestore]].

✅ DEVICE-VERIFIED (Pixel 6, uid aGFJOhlFG3Oz8wdRICmKabiNdU33): (1) seeded feed loads from Firestore;

(2) upvote 412→413 (txn + teal voted state) persists across a cold restart; (3) adopted the "Lay gym

clothes…" habit → flutterGetGoldenHabits returns 3 habits incl. it under physical_health_core

(short→full map worked), adopt count 1180→1181 + "✓ ADDED" persist across restart; (4) adopted the

"Auto-transfer app" tech pick → fetchAllMomentumLists shows Resources List = ['Auto-transfer app · …'],

distinct "SAVE TO RESOURCES" sheet. Both adopt paths + upvote all round-trip.

[x] Pillar 2 — Tribes: DONE + FULLY DEVICE-VERIFIED 2026-07-20. Replaced the mock _TribesTab

(squad-thread list) with real Space Tribes on direct Firestore. New lib/services/tribes_service.dart

(Tribe/TribePost/TribesService, top-level tribes collection + tribes/{id}/posts subcollection).

UI (_TribesTab stateful + _TribeDetailView + _CreateTribeSheet in sub_screens.dart): **My Tribes /

Discover segments, Join/Leave** (Firestore transaction on memberUids+memberCount; ≤20-member cap

via TribeFullException, ≤3-joined-per-player enforced client-side), Create tribe (name/description/

Core-focus chips/public toggle; creator = first member), and an in-place **tribe detail with a discussion

feed** (post → addPost → reload). Seeds 5 starter tribes (tribe_seed_1..5) on first empty load.

memberCount is a display/social-proof size; memberUids is real membership (NPC-vs-real split, like the

leaderboard crew). 🔐 Deployed a Firestore rule for tribes/{tribeId} (+/posts) via the Rules REST

API (snapshot in /firestore.rules). DEVICE-VERIFIED (Pixel 6): Discover lists 5 seeded tribes;

joined Dawn Patrol → 14→15 members + "LEAVE" + My Tribes 0→1; opened detail, posted "Morning crew…" →

cold restart round-tripped BOTH membership and the message; created "Night Owls" → appears in My

Tribes at 1/20. Accountability Partners (1 active, daily/weekly cadence, accountability_partners)

is the remaining Pillar-2 sub-feature — deferred to a follow-up slice.

[x] Pillar 2b — Accountability Partners — DONE + BROWSER-VERIFIED 2026-07-21 (mobile + web).

One active partner, daily/weekly cadence, per spec.

**✅ BROWSER-VERIFIED end-to-end (web, primary surface, via claude-in-chrome on the logged-in

naginashaheen account):** empty state → Find a Partner dialog (cadence toggle + 6 pilots) → paired

Weekly + Leo M. → active card (Leo M · WEEKLY · 0 check-ins) → checked in → "✅ Checked in · Next

check-in in 7 days" (weekly cadence gating) → **cold reload + re-login round-tripped the whole card

from Firestore** (Leo M · WEEKLY · 1 check-in · checked-in state) → End partnership → confirm → back

to empty state (slot freed). Also logic unit-tested 9/9 (test/accountability_pairing_test.dart).

New lib/services/accountability_service.dart (AccountabilityService + AccountabilityCandidate

+ AccountabilityPairing). Because the spec allows exactly one active partner, state is a single

doc at users/{uid}/accountability/active — that lives UNDER the user's own document, so the existing

users/{uid}/{document=**} owner rule already permits it: NO new Firestore rule to deploy (unlike

the top-level tribes collection). V1 pairs with an NPC accountability buddy from a curated candidates

crew (same NPC-vs-real honesty as Tribes memberCount / the leaderboard crew); real 2-way matching is

the V2 matchAccountabilityPartner cloud function. Actions: pick a pilot + cadence → active partnership;

check in (once per cadence period — daily = once/calendar-day, weekly = once/7-days, gated by

AccountabilityPairing.checkInDue; increments nudgeCount); end partnership (frees the slot).

Mobile: _AccountabilityPanel + _FindPartnerSheet at the top of the Tribes tab (Pillar 2 groups

Tribes + partners). Web (primary surface): _partnerSection() + _WebFindPartnerDialog as a new

"ACCOUNTABILITY PARTNER" WebSection above the tribes column in WebCantina (also relabeled the stale

"ACCOUNTABILITY CREW" tribe meta → "SPACE TRIBES"). Both analyzer-clean. VERIFIED: the cadence

due-date logic (checkInDue/nextDueLabel, the highest-risk part) is covered by

test/accountability_pairing_test.dart — 9/9 passing. The Firestore round-trip reuses the exact

transaction/merge pattern as the device-verified Tribes join/leave. STILL TO DO: live browser/Pixel

verification of the pair→check-in→cold-restart round-trip (blocked this session: no device attached +

no test-account credentials to log into the web app).

[ ] Pillar 3 — Leaderboard — _LeaderboardList already merges real users + demo crew by score;

make it the multi-factor anti-shame board (60% momentum/planet/level + 25% ship + 15% achievements),

recomputed 6h. NOTE: ship-upgrade weighting depends on 13d (blocked on [PLACEHOLDER] numbers).

[ ] Pillar 4 — Weekly Competitions (Arena) — explicitly V2/deferred; _ArenaTab stays coming-soon.

## MM Build Guide cross-reference (80-feature MVP spec) — gaps not previously tracked

_Added 2026-07-22 after reading design/ref/MM Build Guide.docx (Doc 1 of 2, Will's master WHAT/WHY

spec of all 80 MVP features). Its own ✅/🔄/❌ statuses are STALE — they describe the old FlutterFlow

MVP (~Nov 2025), NOT this plain-Flutter rebuild, which is far ahead. Most of its 80 features map to

#1–#14 already. Listed below are only the features it names that this backlog never captured — so

nothing is lost. Statuses here are honest to the rebuild; 🔒 = blocked on the user's spec/assets, and

several Stage-1 items are OWNED by the Voiceflow "Nova" agent (Claude can't edit it — see

[[reference_vf_onboarding_agent]]), so they're "in Nova's scope" not separately buildable on the Flutter side._

[ ] BG-F5 Auto-Tagging System — AI extracts user statements into the 17 Momentum Lists during the

onboarding chat (strengths/fears/obstacles/etc.). In Nova's scope (the VF agent captures list data);

not verified to actually persist per-list tags on the Flutter side. Verify what Nova writes, or descope.

[ ] BG-F6 / BG-F9 Master Habits Database (500+ vetted habits) + recommendation algorithm 🔒 —

match pain-point→habit, filter by strengths/passions/time/obstacles, rank by success rate. Today Nova

recommends conversationally with no structured DB. NEEDS the actual habits database from Will (was "60%

complete" in the guide). Big future feature; not started.

[ ] BG-F7 WANT / CAN / EFFECTIVE ("Triple-Check") scoring — after a habit is recommended, player

rates each of the 3 criteria 1–5; any <3 → AI suggests modifications. Not built (Nova doesn't expose

this as a discrete step). Consider for Stage-1 polish.

[ ] BG-F8 Habit Refinement Options (Stage 1) — Tweak / Alternative / Custom / Regenerate the Golden

Habit before locking it. Distinct from the #7 post-check-in flag/refine flow (which is Phase 2). Not built.

[ ] BG-F10 Quality Feedback Collection — end-of-Stage-1 "How helpful was this Golden Habit?" (1–5 +

free text + drop-off tracking) feeding Data-Learning-Effects. Not built. Small, valuable for the moat.

[ ] BG-F21 Hybrid Scoring (Active vs Maintaining cores) — the guide's "CRITICAL INNOVATION": active

cores get per-habit scoring, maintaining cores get one quick 1–5. The check-in has per-habit rows for

active cores already; verify the maintaining-core quick-score path matches this spec (may be a

partial gap, not a full miss).

[ ] BG-F22 Interactive Animated Sliders + score-specific messages — liquid-fill sliders w/ haptics

and per-score encouragement copy. The guide lists per-score XP 10/25/50/75/100 (score 1→5) which

conflicts with the shipped flat +10/weekday check-in (#9) — treat those XP numbers as 🔒 needs-spec

reconciliation, don't wire. UI polish (animated slider + messages) is unbuilt; current sliders are plain.

[ ] BG-F28 Quick Reflection / Captain's Log — optional post-scoring journaling prompt. The Product

Design Rationale references "Captain's Log entries" (the #7 auto-flag reads them), but no journaling

capture UI exists. Not built.

[ ] BG-F42 Weekly Missions (17 Lists as quests) 🔒 — the guide's key engagement loop: each Momentum

List doubles as a weekly quest, player earns XP for adding/updating entries. #14 Lists-editing left this

as an explicit hook ("XP-for-updates is undesigned Phase-2 economy"). NEEDS the XP amounts/cadence. Not wired.

[ ] BG-F43 Obstacles (asteroids/aliens when progress stalls) — visual regression events on the rocket

journey. Overlaps 13c planet journey; post-MVP-ish. Not tracked before. 🔒 needs design.

[ ] BG-F53 Google Calendar Integration 🔒 — two-way sync + AI-created habit reminders + OAuth. The

Profile screen marks "Connected calendars" as SOON; no task tracked this. Sizable (OAuth + sync);

the guide itself flags it as an open time-estimate question. Not started.

[ ] BG-F56 Data export (GDPR) — user data export. Not built, not previously tracked. Compliance item.

[ ] BG-F57 Analytics / tracking infrastructure — the guide's "Data Learning Effects from Day 1"

(timestamped events for the recommendation moat). Firebase Analytics is configured but no event

instrumentation is tracked as a task. Not started.

Note: BG-F1–F4 (multi-agent AI, core selection, pain-point ID, list collection) = #3; F11–F20 (3 MBMs, IF-THEN, Momentified, Cantina unlock, progress-save/resume, celebration) = #4; F23 balance meter = #6/#8; F24 streak+freeze = #10 + 13h; F25/F26 routines/non-routines = existing Routines screen; F27 reminders = notifications; F29 daily summary = #6; F36 XP/credits = #9/#13; F37 levels = 13b; F38 rocket/planets = 13c; F39 badges = 13f; F40 rocket customization = 13d; F41 planet landings = 13c; F44 power-ups = 13h/13d; F45/F46 leaderboards/tribes = #14; F51/F52/F54/F55/F60 infra = done. All the above are already represented in this plan — only the un-listed BG-F* items above are net-new gaps.

## Implementation status reference (audit 2026-06-20)

REAL today: auth, dashboard fetch, check-in scoring persistence (/users/{uid}/checkins/{day}),

Momentum Lists / Routines / Habits reads, Cantina DMs, AI chat (Voiceflow), notifications, offline cache.

PARTIAL: Phase 1 flow (UI real, content hardcoded, state NOT persisted), Summary (UI real, numbers

fake), gamification (display-only).

MOCK (as of the 2026-06-20 audit — now RESOLVED): Trophy Room (#11 ✅), Profile (#12 ✅), Tasks

(#14 Tasks ✅ 2026-07-18). Remaining mock surface: Cantina seeded threads (#14 Cantina V1).

Already done this session: Phase 1 Re-Entry Bridge — the dead "Return to Phase 1" button + Mission

Control "Go Deeper" Path A (→HHS) / Path B (→MBS) now navigate; Path A verified on emulator.