Moore Momentum

Knowledge Doc Map

Prepared by: Haroon (Developer) · For: Will Moore · Last updated: 30 Sep 2026

What this is: Will, this map covers the documents in your MASTER folder. For each document it shows what I built from it in the app, so you can see which doc each feature came from and which docs I haven't used yet.

- How to read the references: every file name below is written exactly as it appears in the MASTER folder. Files inside a sub-folder show the folder first, e.g. DOCS SHARED W- HAROON TO UPDATED PRD-FINALIZE APP / ….

- More detail: Moore Momentum - Build Progress & Traceability - From Haroon.docx (in DOCS SHARED W- HAROON TO UPDATED PRD-FINALIZE APP) quotes the exact passage from your docs and shows a screenshot for each feature.

- Task numbers (#1, #2 …) are the numbers I use in my build plan and weekly reports.

- Updates: I add a new entry to section 7 at the end of each week.

# 1. Your MASTER docs → what I built from them

Listed in the order I follow when two docs disagree. The newest scope wins, and the Gamification spec wins on game mechanics.

| # | Document in MASTER | What it feeds in the app | Tasks |
| --- | --- | --- | --- |
| 1 | Gamification Mechanics Specs Reference (Pre-PRD).docx · what the app is tested against | Momentum Points and how they're scored, streaks and milestones, missed check-ins (Ship Warning / Relaunch), Vacation Mode and Streak Savers, Space Credits earning, Trophy Room and habit formation (14 days / 80%), formation goals, Core Balance alert rules, Profile rank | #9, #10, #11, #12, #13a, #13g, #15, #16, #17, #18, #19 |
| 2 | 10K VIEW OF THE MM SYSTEM (…).docx + HOW GAMIFICATION, AI, AND SCIENCE_PRINCIPLES ARE WOVEN INTO THE MM SYSTEM.docx | What's in the MVP vs post-MVP: Leveling, planet mechanics, ship upgrades, Mystery Box and badges moved to post-MVP | Scope for #15–#42 |
| 3 | DOCS SHARED W- HAROON TO UPDATED PRD-FINALIZE APP / PHASE 1 AND 2 SEQUENCE (SIMPLEST INCL. PLAYER FACING WALKTHROUGH VERSION FOR CODERS).docx | The player-facing flow: onboarding stages, the Daily Ritual order, Command Center and Momentum Lists, Tasks, the "Return to Phase 1" bridge | #1, #2, #3, #4, #5, #14 |
| 4 | DOCS SHARED W- HAROON TO UPDATED PRD-FINALIZE APP / PHASE 1 AND PHASE 2 DETAILS (condensed).docx | Core unlocking (Cores stay grey until the first habit), Golden Habit View (the per-Core Habits screen with each Golden Habit's details), Step 0 Mantra & Grateful List, Progress Summary numbers, the 5-day "Core out of balance" alert | #2, #5, #6, #8, Golden Habit screens |
| 5 | PRD - Product Requirements Doc (Formerly the _ISSUES AND FEATURES DETAILED VERSION_ Doc).docx | Rocket Dashboard layout (streak bar, stats box, rocket nose icons), All Habits view (By Time / By Core), habit colour key 🔴🟠⚫🟢🔵🌟, Non-Routines list with IF-THEN, Captain's Log prompts, Balance %, Vacation Mode 7-day limit | #15, #17, #18, #20, #21 |
| 6 | Scope v2.docx | Only used for suggested numbers where the Gamification spec says "placeholder". None are final; each one needs your OK first. | Suggested defaults in the open-questions list |
| 7 | Haroon Calls and meetings.docx (our call notes + your decisions) | Momentum Points mode (fixed +10 or scaled by scores), planet route (5 by default, up to 8), Cantina stays in-app for MVP, admin 2FA parked | #41, #42 |
| 8 | Product Design Rationale.docx | Why both the AI and the player flag Cores in Mission Control, and why Core Balance is enforced | #7, #8 |
| 9 | DOCS SHARED W- HAROON TO UPDATED PRD-FINALIZE APP / Space Cantina - Social Component Of The MM System.docx | Cantina unlock rule (after Phase 1 Stage 2), the 4 pillars, MVP/V1/V2 rollout, no-shame rules: Ideas Well, Space Tribes, Accountability Partners, Cantina messaging | #4, #14 (Cantina V1) |
| 10 | MM Build Guide.docx (80-feature MVP spec) | Checklist to make sure no MVP feature was missed; gaps were added to my build plan (BG-F items) | Cross-check, BG-F items |
| 11 | DOCS SHARED W- HAROON TO UPDATED PRD-FINALIZE APP / MM Build Tracker.xlsx | The Balance % formula (item C.10) | #18 |
| 12 | AI-First Prioritized Implementation Guide.docx | Capturing behaviour data (marked "never cut") | #33 (planned) |
| 13 | Issues, Open Questions, & Potential Features.docx | The list of open questions I sent you | Open questions |
| 14 | Images inside the docs above | Cockpit status bar with 💎 Space Credits, the ship-upgrade screen, the skip-check-in screen | #13g, 13h (waiting on you) |

# 2. MASTER docs I read but haven't built from

These are older, replaced by a newer doc, or about business rather than the app. Nothing in the app comes from them yet.

| Document or folder in MASTER | Why it isn't driving work |
| --- | --- |
| More detailed and Original MM System Docs (Created Nov 2025 before switched to less doc method) (whole folder) | Older versions; replaced by the current docs above |
| Original-Archived Docs-Notes / Copy of ISSUES AND FEATURES (DETAILED VERSION) TO ADDRESS WITH PHASE 1 AND 2_.docx | Replaced by the PRD |
| Original Notes for Issues To Address, Features To Develop, Questions, Etc (whole folder) | Early notes; their content is now in the PRD |
| No Code-Vibe Coding Docs (whole folder) | Written for the FlutterFlow / no-code build; the app is now plain Flutter |
| MM WIREFRAME GENERATION MASTER GUIDE.docx | Nov 2025 wireframe guide; the newer designs replaced it |
| MM 3 Month Master Plan (Original before went to 5 docs instead of 9)_.docx | Older plan |
| Additional MM System Master Project Documents (Calendar Integration, Video Library, Alternate Versions) | Not in the MVP yet. Calendar integration is waiting on your decision. |
| AI-FIRST STRATEGY & DATA LEARNING GUIDE (UPDATED).docx · VALIDATION AND TESTING PROTOCOL (…).docx · MVP Scope Audit for the PRD (Features Catalog)_.docx | Read for context; the features they list are tracked through the PRD and the Build Guide |
| Investment Thesis and Market Positioning (…).docx · Competition Updated (…).docx · KEY DIFFERENTIATORS (Moat) OF THE MM SYSTEM.docx | Business docs, not app features |
| _MAIN KNOWLEDGE DOCS NAVIGATION GUIDE (…).docx · _MM SYSTEM MASTER NAVIGATION GUIDE (…).docx · _PRIORITIZED WILL_S TO-DOS TO BUILD MM SOFTWARE.docx | Guides to the doc set; used to find my way around it |

# 3. Other sources (outside MASTER)

| Source | What it feeds |
| --- | --- |
| Admin panel design (the approved Claude Design export) | Every admin screen: Clients, Client Detail, Audit log, Feature flags, Economy, Habits library, Lists, Integrations, Content, Analytics, Cantina moderation |
| Rocket Journey prototype (the approved Rocket Journey.html) | The curved flight path between planets on the Cockpit |
| Your change requests (Aug 2026) | Co-Pilot console text on the cockpit screen, the points celebration |
| Product direction (Jul 2026) | Web / desktop is the main product; the desktop layout is designed separately from mobile |

# 4. Feature → doc → where to find it in the app

Use this table when testing: it shows where each feature came from and how to reach it in the app.

- Web = the desktop browser. Screens are in the left sidebar (Cockpit, Routines, Habits, Tasks, Lists, Cantina, Trophy); Profile is under your avatar and Daily Check-in → is in the top bar.

- Phone = the phone layout. Use the ≡ menu (Dashboard, Journey Map, Daily Check-in, Today's Recap, Lists, Routines, Habits, Tasks, Cantina, Trophy Room, Profile) or the bottom bar (Habits, Cantina, Trophy, Profile).

- "Only when…" means the feature appears only in that situation, so use a test account set up that way.

| Feature built | Main doc(s) in MASTER | Where to find it in the app |
| --- | --- | --- |
| #1 Save Phase 1 progress | PHASE 1 AND 2 SEQUENCE · PHASE 1 AND PHASE 2 DETAILS (condensed) | Phone: ≡ → Foundation Hub. Leave mid-stage and come back: you resume where you stopped. |
| #2 Cores unlock progressively | PHASE 1 AND 2 SEQUENCE · PHASE 1 AND PHASE 2 DETAILS (condensed) | Cockpit rocket: Cores without a habit are grey. Tap a grey Core → Fuel this Core opens Stage 1. |
| #3 Stage 1 onboarding with Nova (AI) | PHASE 1 AND 2 SEQUENCE · Gamification Mechanics Specs (Phase 1, Stage 1) | New account → Foundation Hub → Stage 1 chat with Nova. Or tap a grey Core on the Cockpit. |
| #4 Stage 2 + Cantina unlock | PHASE 1 AND 2 SEQUENCE · Gamification Mechanics Specs · Space Cantina | Foundation Hub → Stage 2. After finishing it, Cantina unlocks in the sidebar / bottom bar. |
| #5 Daily Ritual Step 0 (Mantra & Gratitude) | PHASE 1 AND PHASE 2 DETAILS (condensed) | Daily Check-in →; the first screen is Mantra & Grateful List (optional, can be skipped). |
| #6 Progress Summary real numbers | PHASE 1 AND PHASE 2 DETAILS (condensed) · Gamification Mechanics Specs (Balance Meter) | Finish a Daily Check-in → the summary screen. Phone: ≡ → Today's Recap. |
| #7 Mission Control flags + AI auto-flag | Product Design Rationale | Daily Check-in: an amber "⚠ Mission Control · Nova" alert. Only when a Core has scored 3 or below in 3 check-ins in a row. |
| #8 Core Balance 5-day alert | PHASE 1 AND PHASE 2 DETAILS (condensed) | ⚠️ next to a Core in the Daily Check-in / progress gauges; tap it for the iCore Alert. Only when a Core has been low for 5 days. |
| #9 Momentum Points | Gamification Mechanics Specs | Cockpit stats box → Momentum Score. Points celebration after each check-in. |
| #10 Streaks | Gamification Mechanics Specs §6 | Cockpit streak bar across the top (phone: top bar). |
| #11 Trophy Room | Gamification Mechanics Specs §8 | Sidebar / bottom bar → Trophy. |
| #12 Profile | Gamification Mechanics Specs §2 | Web: avatar → Profile. Phone: bottom bar → Profile. |
| #13a Space Credits · #13g Credits on the dashboard | Gamification Mechanics Specs · images in the docs | Cockpit stats box → 💎 Space Credits. |
| #14 Momentum Lists | PHASE 1 AND 2 SEQUENCE (Command Center) | Sidebar / ≡ → Lists. Tap a list to open and edit it. |
| #14 Tasks | PHASE 1 AND 2 SEQUENCE (Command Center) | Sidebar / ≡ → Tasks. |
| #14 Cantina V1 (Ideas Well, Tribes, Partners, messaging) | Space Cantina - Social Component Of The MM System | Sidebar / bottom bar → Cantina (tabs for each pillar). Only after Stage 2 is complete. |
| #15 Captain's Log | Gamification Mechanics Specs §6–7 · PRD 12.C | Write: Daily Check-in → 🏆 Wins / 📚 Lessons boxes under each Core. Read back: Lists → "Captain's Log · last 30 days". |
| #16 Missed check-ins (Ship Warning / Relaunch) | Gamification Mechanics Specs §6 | Cockpit: Ship Warning banner only when 1 weekday is missed; Relaunch screen only when 2+ are missed. |
| #17 Vacation Mode + Streak Savers | Gamification Mechanics Specs §6 · PRD | Web: Cockpit → "Streak Protection" card. Phone: tap the streak in the top bar. |
| #18 Core Balance completion + Balance % | Gamification Mechanics Specs §10 · PRD §14 · MM Build Tracker C.10 | Cockpit stats box → Balance %. Also on Profile. iCore Alert → 🤖 Get AI Help. |
| #19 Trophy Room completion (goals, AI check, reviews) | Gamification Mechanics Specs §8 | Trophy → Habit Formation Goal card (set a goal), formed habits and their 30/60/90-day reviews. |
| #20 Rocket Dashboard | PRD §12.10 | Cockpit: streak bar, stats box and the 3 icons on the rocket's nose. The first visit each day starts zoomed out. |
| #21 All Habits view | PRD §11 | Cockpit → the centre ∞ icon on the rocket's nose. Toggle By Time / By Core. |
| #21 Colour key | PRD §11 | Routines (rocket's 🕒 clock icon or sidebar) → web: tap a habit line; phone: open the habit's edit sheet. |
| #21 Non-Routines list | PRD §11 | Cockpit → the ☑ checklist icon on the rocket's nose. Drag habits to reorder. |
| #41 Points mode · #42 Planet route | Haroon Calls and meetings (your decisions, 25 Sep) | Admin account → sidebar Admin → Economy → "Momentum Points per check-in" and "Planet route" cards. |
| Admin panel | Admin panel design (outside MASTER) | Admin account → sidebar Admin (only shown to admins). |

# 5. Still to build: your decision

Will, these are the features in your docs that aren't built yet. Please mark the Need it? column (Yes / No / Later) so I only build what you actually want and we agree the order in advance.

- Status: Ready = I can build it now. Needs your input = I need numbers or rules from you first. Post-MVP = your newest docs (10K VIEW + HOW GAMIFICATION…) put it after launch.

- Doc names are shortened here; section 1 has the full file names.

## 5.1 Daily loop gaps (highest priority)

| Feature still to build | Reference in MASTER | Status | Need it? |
| --- | --- | --- | --- |
| #21 step 4 · "N/A — not triggered" score: lets players skip scoring a non-routine habit that didn't come up that day | PRD §11 | Needs your input |  |
| #22 Detailed Golden Habit View: one full page per habit: where/when/what, reminder anchor, IF-THEN plan, why it works, progress, experiments, Captain's Log notes, edit/delete | PRD 8.C / 12.C · PHASE 1 AND PHASE 2 DETAILS ("Detailed Golden Habit View: Living Master Document") | Ready |  |
| #23 Habit experiments + AI fixes: ⚠️ Flag on any habit → Quick Suggestion (AI) / Go Deeper / Manual Edit; each change runs as a 3-day 🧪 experiment, then is kept or retired | PRD 13.C · PHASE 1 AND 2 SEQUENCE (Day 5) | Ready |  |
| #24 Today's Focus (AI): 3–5 tips written from today's check-in; a private nudge when the Captain's Log doesn't match the score | PHASE 1 AND 2 SEQUENCE · PHASE 1 AND PHASE 2 DETAILS · Gamification Mechanics Specs | Ready |  |
| #25 Phase 2 first launch: "Phase 1 complete, mission begins" moment + a 90-second Cockpit tour | PHASE 1 AND 2 SEQUENCE §0 | Ready |  |
| #26 New vs returning players: "Press Start to Begin" intro for new players; returning players skip straight to where they left off | PRD §4 · PHASE 1 AND 2 SEQUENCE · Haroon Calls and meetings (22 Jul) | Ready |  |
| #27 Progress Summary polish: stats revealed one by one, "% to next planet" bar, first-mission card, quick-action buttons | PRD 12.C · PHASE 1 AND 2 SEQUENCE | Ready |  |
| #28 Daily reset time + weekend rules: a new day starts at 4 AM (adjustable); weekend check-ins show only Cores with 7-day habits | PRD | Ready |  |
| #29 Adding a habit by hand: the manual add screen also runs the Triple-Check and asks for MBMs and a time block | PRD §7 / 12.C | Ready |  |

## 5.2 Phase 1 and Command Center

| Feature still to build | Reference in MASTER | Status | Need it? |
| --- | --- | --- | --- |
| #30 Phase 1 reward moments: named milestone badges during onboarding (Truth Seeker → … → Golden Habit Architect) with their points and a progress bar | PHASE 1 AND 2 SEQUENCE · PHASE 1 AND PHASE 2 DETAILS · HOW GAMIFICATION… | Ready |  |
| #31 Command Center rules: locked lists shown greyed with a hint, where each entry came from, archive instead of delete, search across lists, One-Time Actions list | PRD 10.C · PHASE 1 AND 2 SEQUENCE | Ready |  |
| #32 Returning to Phase 1: guided flows for adding a new habit later, Quick Add from the Ideas Well, habit version history | PHASE 1 AND 2 SEQUENCE | Ready |  |
| BG-F7 Triple-Check scoring: player rates WANT / CAN / EFFECTIVE 1–5; below 3 → the AI suggests changes | MM Build Guide | Ready |  |
| BG-F8 Refine the Golden Habit before locking it: Tweak / Alternative / Custom / Regenerate | MM Build Guide | Ready |  |
| BG-F10 Onboarding feedback: "How helpful was this Golden Habit?" (1–5 + comment) | MM Build Guide | Ready |  |
| BG-F22 Animated score sliders with a message for each score | MM Build Guide | Ready (visual only) |  |

## 5.3 AI safety, data and admin

| Feature still to build | Reference in MASTER | Status | Need it? |
| --- | --- | --- | --- |
| #33 Behaviour data capture: record how players move through the app (timing, skips, exits) to improve the AI later | AI-First Prioritized Implementation Guide (marked "NEVER CUT") · AI-FIRST STRATEGY & DATA LEARNING GUIDE | Ready |  |
| #34 AI review queue: low-confidence AI suggestions held for you to review in the admin panel | PRD 13.D3 · HOW GAMIFICATION… · 10K VIEW | Ready |  |
| #35 Healthy-use checks: gentle message on compulsive app-checking or 8+ new habits a week | PRD 13.D6 · HOW GAMIFICATION… | Ready |  |
| AI chat limits + transcript review (#B13 / #B14): message and cost caps per player; read Nova conversations in the admin panel | HOW GAMIFICATION… · 10K VIEW | Ready |  |
| #37 Lists analytics: "completed" and completion rate per list | Haroon Calls and meetings (9 Sep) | Needs your input |  |
| Feature switches + maintenance banner (#B26 / #B27): turn Cantina / AI chat on or off, force-update message | PRD | Ready |  |
| Player data export + "delete my data" (BG-F56 / #B19) | MM Build Guide | Ready |  |

## 5.4 Notifications and integrations

| Feature still to build | Reference in MASTER | Status | Need it? |
| --- | --- | --- | --- |
| #36 Notifications: daily reminder, streak-about-to-break nudge, come-back message; per-type on/off, quiet hours, max 3 a day | PRD 17.2 | Ready |  |
| BG-F53 Google Calendar sync | Additional MM System Master Project Documents / CALENDAR INTEGRATION TECHNICAL SPECIFICATIONS · MM Build Guide | Needs your input |  |
| BG-F42 Weekly Missions: each Momentum List becomes a weekly quest that earns points | MM Build Guide · _PRIORITIZED WILL_S TO-DOS… | Needs your input |  |
| BG-F6 / BG-F9 Habits database (500+ habits) + matching habits to each player | MM Build Guide | Needs your input (the habit list) |  |
| Video library of habit / principle videos | Additional MM System Master Project Documents / VIDEO LIBRARY FOR UNIVERSAL PRINCIPLES_HABITS | Not planned yet |  |

## 5.5 Post-MVP (after launch, per your newest docs)

| Feature still to build | Reference in MASTER | Status | Need it? |
| --- | --- | --- | --- |
| 13b Levels (Cadet → Navigator → Commander) | Gamification Mechanics Specs §2 · Scope v2 (suggested numbers) | Post-MVP · needs your numbers |  |
| 13c Planet journey mechanics (days / points to reach each planet) | Gamification Mechanics Specs · Scope v2 | Post-MVP · needs your numbers |  |
| 13d Ship upgrades (Armor, Thrusters) | Gamification Mechanics Specs · images in the docs | Post-MVP · needs your numbers |  |
| 13e Mystery Box | Gamification Mechanics Specs · 10K VIEW | Post-MVP · needs your numbers |  |
| 13f Badges | Gamification Mechanics Specs | Post-MVP · needs your numbers |  |
| 13h Skip-a-check-in purchase | Gamification Mechanics Specs · images in the docs | Needs your input (options + costs) |  |
| Cantina Leaderboard / Arena (V2) | Space Cantina - Social Component… | Post-MVP |  |
| Share to Reddit button | Haroon Calls and meetings (your decision, 25 Sep) | Post-MVP |  |
| #39 Endless journey (next galaxy after the last planet) | Haroon Calls and meetings (9 Sep) | Post-MVP (design ready) |  |
| BG-F43 Asteroids / aliens when progress stalls | MM Build Guide | Post-MVP · needs design |  |
| Subscriptions / paid tiers (#B36) | Haroon Calls and meetings | Needs your input (tiers + pricing) |  |
| Admin 2FA | Haroon Calls and meetings | Parked (needs a paid Firebase tier) |  |

# 6. Scope checks: your scope vs what's built

When you ask "is this built?", I check your scope line by line and record the answer here. ⚠️ marks places where the build follows one of your docs and another doc says something different.

## 6.1 Streak system

Short answer: yes, it's built. It's task #10 (Streaks), plus #16 (missed check-ins) and #17 (Streak Savers). Two points differ between your docs; they're marked ⚠️ below.

| Your scope | Built? | Where to see it |
| --- | --- | --- |
| Consecutive weekday check-ins with a 4+ average | ✅ Yes. The 4.0 average is an admin setting, not fixed in the code. | Cockpit: the streak bar across the top (phone: top bar). Setting: Admin → Economy → Streaks. |
| Milestone rewards at 7, 14, 21, 30, 60, 90, 180 and 365 days | ⚠️ Partly. Built with the Gamification Mechanics Specs schedule: 3/7/14/30/60/90/180/365 (no 21-day, plus a 3-day one). Your list matches the PRD. The two docs disagree (question 1 below). Credit amounts per milestone are the ones you confirmed. | Cockpit streak bar: "N days to X-day reward". The milestone list is editable in Admin → Economy → Streaks, so switching schedules needs no code change. |
| Weekend protection | ✅ Yes. Weekends never count as missed days. | Automatic: skip a Saturday or Sunday and the streak stays. |
| Streak Savers | ✅ Yes (#17). Earned at a 30-day streak, max 1 held, used automatically on a missed weekday. ⚠️ The PRD says max 3 (question 2 below). | Cockpit → "Streak Protection" card (phone: tap the streak). Rules: Admin → Economy → Streaks → "Streak rules" card. |
| Warning after two missed check-ins, before Momentum Points are lost | ✅ Yes (#16). 1 missed weekday → a friendly "Ship Warning" banner (Check in now / Remind me in 1 hour). 2+ missed → the "Relaunch" screen. ⚠️ The point-loss penalty exists but is set to 0 until you choose an amount (question 3 below). | Cockpit banner / Relaunch screen. Penalty: Admin → Economy → Streaks → "Streak rules" → Relaunch penalty. |

Also built: Vacation Mode, which pauses the streak for up to 7 days (same Streak Protection card).

How to see it working:

- Visible right away: the streak bar, the Streak Protection card and the Admin Economy settings.

- Needs a real situation: Ship Warning, Relaunch and Streak Savers only appear after real missed weekdays. #16 and #17 pass their tests and are live, but haven't been confirmed end to end on a real account yet. To see them, use a test account that has missed 1–2 weekdays.

Questions for you (so the build matches what you want):

- Milestones: 7/14/21/30… (PRD) or 3/7/14/30… (currently built)?

- Streak Savers: can players hold 1 or 3?

- How many Momentum Points should a player lose after 2 missed check-ins? (Currently 0.)

# 7. Weekly updates

I add a new entry here at the end of each week.

## Week 39 (21–27 Sep 2026) and earlier: first version

- Map created covering everything built so far (#1–#21, the admin panel and the web build).

- Docs I built from this week: PRD (#15, #17, #18, #20, #21), Gamification Mechanics Specs §6, §8, §10 (#15–#19), Haroon Calls and meetings (#41, #42), MM Build Tracker (Balance %).

- Read the full MASTER folder for the first time (52 files, 25 Sep). This changed the scope: leveling, planets, ship, Mystery Box and badges are now post-MVP.