⚠️ 2026-09-19 — Voiceflow has been retired. Nova (HHS Stage 1) runs on the Claude API only via

claudeLaunchConversation / claudeSendMessage / claudeGetLatestMessages / claudeSyncOnboarding

("flutter" codebase, official Anthropic SDK). The app no longer calls vf*, flutterSyncOnboarding, or

flutterForgeFromTranscript, and celebrations trigger from the points ledger only (no vf_events).

Voiceflow references below are historical.

# Moore Momentum — Build Progress & Documentation Traceability

Prepared for: Will Moore (client)

App: Moore Momentum (plain‑Flutter rebuild)

Last updated: 2026‑09‑27

This document maps every feature built so far back to your original specification documents, quotes the exact passage each feature was built from, and shows a screenshot of the working app. The goal is a single place where you can see what was built, why (which of your docs drove it), and that it works.

# 1. Your source documents

All features are traced to the four specification files you provided in

C:\Users\haroon\Downloads\willMoore (2)\rules:

| # | Original document (.docx) | Used for |
| --- | --- | --- |
| A | PHASE 1 AND 2 SEQUENCE (SIMPLEST INCL. PLAYER FACING WALKTHROUGH VERSION FOR CODERS) (2).docx | The master spec — onboarding (HHS / MBS), the Daily Ritual, Core Balance, Command Center. |
| B | Gamification Mechanics Specs Reference (Pre‑PRD).docx | Momentum Points, streaks, badges, Space Credits economy. |
| C | Product Design Rationale.docx | The why behind the AI flagging + Core Balance enforcement. |
| D | Space Cantina – Social Component Of The MM System.docx | The social hub (Cantina) gating + rollout. |
| E | MM Build Guide.docx | The master 80‑feature MVP spec (WHAT/WHY per feature). Cross‑referenced feature‑by‑feature in COMPLETION_PLAN.md; used to confirm nothing in the MVP scope is untracked. |

How to find a quote in your docs: Word .docx files don't have stable page numbers, so each citation below gives the section heading + the verbatim quoted text. Open the document, use Ctrl‑F, and paste the quote to jump straight to it. For our internal traceability we also note the line number in the plain‑text extraction stored in design/ref/_extracted/….

Screenshots referenced below live in ./images/. They were captured from the running app on a physical Pixel 6 and an Android emulator during verification.

# 2. Progress at a glance

| Milestone | Feature | Status |
| --- | --- | --- |
| M0 Foundation | #1 Persist Phase 1 state to Firestore | ✅ Done |
|  | #2 Real phase gating (no debug toggle) | ✅ Done |
| M1 Onboarding | #3 HHS Stage 1 driven by the AI | ✅ Done |
|  | #4 MBS Stage 2 real + Cantina unlock | ✅ Done |
| M2 Daily ritual | #5 Daily Ritual Step 0 (Mantra & Gratitude) | ✅ Done |
|  | #6 Real numbers in Progress Summary | ✅ Done |
|  | #7 Persist Mission Control flags + AI auto‑flag | ✅ Done |
|  | #8 Core Balance 5‑day alert | ✅ Done |
| M3 Economy | #9 Momentum Points engine | ✅ Done |
|  | #10 Streak system | ✅ Done |
|  | #11 Trophy Room from real formation | ✅ Done |
| M4 | #12 Profile screen real data | ✅ Done |
| M5 Space Credits | #13a Space Credits ledger + earning (Set ①) | ✅ Done |
|  | #13g Dashboard Space Credits readout | ✅ Done |
|  | #13b–f leveling / planets / ship / mystery box / badges | 🔒 Blocked on your numbers |
| M6 Social & tools | #14 Momentum Lists editing | ✅ Done |
|  | #14 Tasks screen (real to‑do) | ✅ Done |
|  | #14 Cantina V1 — Ideas Well | ✅ Done |
|  | #14 Cantina V1 — Space Tribes | ✅ Done |
|  | #14 Cantina V1 — Accountability Partners | ✅ Done |
|  | #14 Cantina — Leaderboard / Arena | ⏳ Next / V2 |
| Web | Desktop web shell + Cockpit + secondary screens | ✅ Done |
| Mobile | Journey stage on mobile (planet states at parity with desktop) | ✅ Done |
| Co‑Pilot | Console layout — text on the cockpit screen, images play as a take‑over | ✅ Done (parallel page, awaiting your pick) |
| M8 Phase 2 | #20 Rocket Dashboard completion (streak bar, stats box, nose icons, Fuel this Core, daily zoom) | ✅ Done |

The canonical living backlog is COMPLETION_PLAN.md in the project root.

Platform note (2026‑07): the web / desktop build is now the primary shipping surface. Every

feature below is verified in the browser as well as on device where noted; the desktop layouts live

in web_screens.dart behind a ≥900px responsive shell.

Dashboard / cockpit

The main cockpit (Screen 3.1). The rocket's 5 panels are the 5 Core Areas of Life; the phase pill shows whether the player is in Phase 1 (build) or Phase 2 (daily execution).

# M0 — Foundation

## #1 Persist Phase 1 state to Firestore ✅

What this is: The player's onboarding progress (Stage 1 / Stage 2 completion, pyramid progress) and their current phase are now saved to the cloud, so they survive an app restart and sync across devices.

Source — Document A, the entire Phase 1 → Phase 2 progression depends on knowing where the player is. The "Re‑Entry Bridge" (returning to Phase 1 from the daily ritual) is built on this state. From Document A, section "Path A: Rebuild This Habit → Phase 1, Stage 1 (HHS)" and the returning‑player flows — these are only possible if Phase 1 progress is persisted.

Built: new flutterSavePhase1State cloud function + phase1 fields on flutterGetUserProfile (the phase — build vs daily — is derived server‑side from stage1Completed && stage2Completed). Client: ProfileService.savePhase1State, write‑back on every Phase‑1 change and on each check‑in.

## #2 Real phase gating (cores grayed until first habit) ✅

What this is: Removed the temporary debug toggle. The dashboard now shows the player's real phase, score, streak and which Cores are active. A Core only lights up once the player has created a Golden Habit in it.

Source — Document A, section "Core Unlocking — Progressive System" (extracted ref line 2140):

"Cores appear grayed out until the player creates their first habit in that Core. Unlocks progressively as the player adds habits across additional Cores — encouraging holistic exploration across all 5 areas rather than over‑indexing on one."

Built: flutterGetUserProfile derives activeCores live from the golden_habits sub‑collection; the dashboard rocket renders a Core in colour only when active, grayed (with a gold lock) otherwise.

# M1 — Onboarding

## #3 HHS Stage 1 driven by the AI ✅

What this is: The first onboarding stage (the Habits Hierarchy System) is now an embedded AI conversation with "Nova" instead of hardcoded text — Pain Point → Core → Universal Principle → Keystone → Golden Habit, with a celebration + points at each checkpoint.

Source — Document A, section "4A: Habits Hierarchy System (HHS)" and the per‑section checkpoints (extracted ref lines 32, 538…); and Document B, section "Phase 1, Stage 1" (extracted ref line 225):

"Momentum Points are introduced and earned at each Habits Hierarchy checkpoint: 10 pts (Truth Seeker) → 15 pts (Principle Decoder) → 20 pts (Keystone Forger) → 25 pts (Core Dimension Explorer) → 40 pts (Golden Habit Architect)."

Built: the live Nova chat (hhs_chat_view.dart) drives your existing Voiceflow onboarding agent; a read‑only flutterSyncOnboarding endpoint reports progress so the pyramid advances and the reward overlays fire from the points the agent awards. The forged Golden Habit is persisted and lights up its Core.

## #4 MBS Stage 2 real + Space Cantina unlock ✅

What this is: The second onboarding stage (the 3 Momentum Boosting Methods — Make It Obvious / Easy / Rewarding + an IF‑THEN obstacle plan) is now real: the player's picks are saved onto their Golden Habit, three badges + points are awarded, and completing it unlocks the Space Cantina.

Source — Document A, section "4A: Momentum Boosting System (MBS)" (extracted ref line 78); and Document B, section "Phase 1, Stage 2" (extracted ref line 226):

"Momentum Points continue: 10 pts (Friction Hunter) → 15 pts (Method Master) → 25 pts (Implementation Wizard). Space Cantina unlock at Stage 2 completion includes a 25 Space Credit welcome bonus."

Built: new flutterSaveMomentumMethods endpoint merges the 3 methods + IF‑THEN onto the active Golden Habit and awards Friction Hunter +10 / Method Master +15 / Implementation Wizard +25 once. The Cantina screen is gated behind persisted stage2Completed (a "locked" view deep‑links into Stage 2 until done).

Stage 2 Momentum Boosting

Stage 2 (MBS): the player picks one Make‑It‑Obvious strategy, personalised from their real Golden Habit ("walk 20 min in evening"). Completing all three methods + the IF‑THEN plan unlocks the Cantina.

# M2 — The Daily Ritual

## #5 Daily Ritual Step 0 — Mantra & Grateful List ✅

What this is: An optional, skippable screen shown before the daily scoring, to set the player's emotional state. It shows their Mantra and Grateful List and links into the Command Center.

Source — Document A, section "STEP 0 (OPTIONAL): MANTRA & GRATEFUL LIST" (extracted ref lines 2176–2183):

"Haven't done your Mantra or Grateful List yet today? Want to set your emotional state before reviewing yesterday's performance?

[View Your Mantra] [View Your Grateful List]

[Skip ‑ I'll Do This Later] [Continue to Scoring →]

… If player clicks [View Your Mantra] or [View Your Grateful List], those lists open from Command Center, then return here."

Built: new daily_ritual_step0.dart, inserted ahead of the check‑in. It reads the player's Momentum Lists, matches the Mantra & Grateful buckets, and the "View" buttons open the Command Center Lists screen and return. Per‑day completion is remembered so it appears at most once a day.

Daily Ritual Step 0

Left: the Step 0 "prime your state" screen. Right: the Command Center / Momentum Lists it links into.

## #6 Real numbers in the Progress Summary ✅

What this is: The post‑check‑in "Mission Recap" no longer shows fake numbers. Total Momentum and streak are real; the 5‑Core Balance Meter is the real rolling 7‑day average of the player's check‑in scores. Anything that depends on systems not yet built is clearly marked "coming soon" — no fabricated figures.

Source — Document A, section "Step 2 — Progress Summary" and "5 Core Balance Meter" (extracted ref lines 1997, 2033); and Document B, "Core Balance Meter – Visual showing balance across all 5 cores with 7‑day rolling average."

Built: summary_page.dart rewritten — Total Momentum + streak from the real profile; the Balance Meter computed from the last 7 days of real check‑ins. The economy stats (per‑check‑in points, Space Credits, Daily Challenge, Mystery Box) are shown as clearly‑labelled placeholders pending their engines.

Progress Summary with real Balance Meter

The Mission Recap: real Total Momentum, real 5‑Core Balance Meter (Rel 5.0 / Phys 4.0 from actual scores), and honestly‑marked "SOON"/"PREVIEW"/"COMING SOON" placeholders for the not‑yet‑built economy.

## #7 Persist Mission Control flags + AI auto‑flag ✅

What this is: When a habit is struggling, the player can flag it for refinement, and the AI auto‑flags a Core that's been low for several check‑ins. Flags are now saved to the Golden Habit, and "Go Deeper" carries the flagged habit back into Phase 1 to rebuild it.

Source — Document C (Product Design Rationale), section on combined AI + player flagging (extracted ref line 196):

"AI auto‑flags when it detects: 3+ consecutive low scores on a habit; recurring negative themes in Captain's Log entries referencing that habit; or a Core average trending below 3 for 3+ days. Players can manually flag any habit via a [Flag This Habit] button at any time. Both AI‑flagged and player‑flagged habits display a warning indicator in all views. Once flagged, the player selects a resolution path."

Built: the check‑in's Mission Control intervention now flags the Core's real Golden Habit via flutterFlagGoldenHabit; the "Pattern Detected" chart uses real recent scores; the auto‑flag fires on 3+ consecutive check‑ins ≤ 3.0; "Go Deeper → Better MBM Strategies" pre‑loads the flagged habit into Stage 2. (Also fixed a rendering bug that was leaving the check‑in habit cards blank.)

Check-in cores and habits

The daily check‑in scoring a Core, with its habit rows and per‑habit flag (⚑) icons — these cards were rendering blank before this fix; tapping a flag opens Mission Control.

Mission Control intervention

Left: the three resolution paths (no "recommended" option, by design). Right: "Go Deeper" → Path A (rebuild the habit) / Path B (better strategies), which return the player into Phase 1.

## #8 Core Balance 5‑day alert ✅

What this is: If any Core is scored below 3.0 for 5+ days in a row, a red ⚠️ badge appears on that Core (on the dashboard and in the check‑in). Tapping it opens a supportive "iCore Alert".

Source — Document A, section "When a Core Is Out of Balance" (extracted ref lines 2132–2138):

"Red alert badge appears on the Core section (⚠️). Tapping opens an 'iCore Alert' message: 'This core is unbalanced. You should focus your work to improve it.' Shows recent low scores (below 3.0 for 5+ days). Suggests reviewing habits in that Core. Links to detailed habit views. [Done] button to acknowledge."

Built: detection (isCoreOutOfBalance = 5+ consecutive days < 3.0) from real check‑ins; a red badge on the dashboard rocket Core and an "AT RISK" chip in the check‑in; both open the new CoreAlertSheet carrying the exact spec copy, the recent low scores, review links, and a [Done] button.

Core Balance badge on dashboard

Left: the red ⚠️ badge on an out‑of‑balance Core on the rocket. Middle: the iCore Alert, with the exact wording from your spec. Right: the same alert is reachable from the "AT RISK" chip during the daily check‑in.

# M3 — Economy core

## #9 Momentum Points engine ✅

What this is: Completing a weekday check‑in now awards +10 Momentum Points, saved to the player's running total with a per‑check‑in record, and shown as "Earned Today" on the recap.

Source — Document B (Gamification Mechanics Specs Reference) (extracted ref line 161):

"+10 points per completed weekday check‑in regardless of scores — consistency matters most, not perfection."

Built: new flutterAwardCheckinPoints endpoint awards +10 per completed weekday check‑in, idempotent per day (re‑opening the check‑in won't double‑award), written to the same points/summary + history + mirror schema as the Phase‑1 awards. Weekends and empty check‑ins award 0. The high‑score (5/5), streak‑milestone and Balance bonuses — which are marked [PLACEHOLDER] in your docs — are stubbed (the hook detects eligibility but awards 0 and flags "needs spec") rather than inventing numbers.

Momentum Points on the summary

After a weekday check‑in: Total Momentum rises 103 → 113 and "Earned Today" shows the real +10 MP.

Note on placeholders: Your Gamification doc intentionally leaves several amounts as [PLACEHOLDER — DETAIL NEEDED] (e.g. the high‑score bonus, streak‑milestone payouts, regression thresholds). Wherever a number wasn't specified, the code stubs the hook and surfaces "needs spec" instead of guessing — so nothing fabricated ever ships. These are ready to wire the moment you confirm the values.

## #10 Streak system ✅

What this is: A streak now tracks consecutive weekday check‑ins with a 4.0+ average. Weekends never break it, one missed weekday is a grace "warning," and two missed weekdays reset it. Milestones (3/7/14/…/365) are detected.

Source — Document B (Gamification Mechanics Specs Reference), Section 6 "Streaks & Accountability" (extracted ref lines 335, 358–367):

"A streak requires consecutive WEEKDAYS (Monday–Friday) on which the player completes a check‑in AND achieves a 4.0+ average score across all active Cores. Weekends … are always exempt … MISS 1 WEEKDAY CHECK‑IN — Warning Only … Streak remains intact … MISS 2 CONSECUTIVE WEEKDAY CHECK‑INS … Streak is broken … Always preserved: Space Credits, Trophy Room, … Level and all earned achievements."

Built: the check‑in award (flutterAwardCheckinPoints) updates the streak in the same step — weekend‑exempt, a 1‑weekday grace ("warning"), reset on 2+ missed weekdays — persisting streak / lastCheckinDate / longestStreak. The profile read reports the effective streak (shown as ok / warning / broken) so the dashboard is truthful between check‑ins. Milestones are detected (the reward amounts are [PLACEHOLDER] in your docs, so payouts are stubbed, not invented). The dashboard streak turns amber‑warning at 1 missed weekday; the recap celebrates a milestone.

Streak on the recap

A qualifying weekday check‑in starts the streak — "Current Streak · Day 1" with the next milestone at 3, alongside the real +10 Momentum Points.

## #11 Trophy Room from real formation ✅

What this is: The Trophy Room now shows the player's real Golden Habits and whether each has formed. A habit is formed automatically after 14+ days of ≥80% consistency on its Core, or the player can manually mark it formed after a 2‑week‑standard confirmation. Habits still forming show a progress bar.

Source — Document B (Gamification Mechanics Specs Reference), Section 8 "Trophy Room & Habit Formation" (extracted ref lines 446–449):

"Formation Eligibility Threshold: 14+ days with 80%+ consistency (scoring 3 or above on the habit's Core on days the habit applies) … Early formation option: player can manually mark a habit formed earlier with a confirmation prompt acknowledging the 2+ week research‑backed standard."

Built: TrophyScreen was rewritten to pull real Golden Habits + the last 30 days of check‑ins. Formed = the manual flag or the auto rule (deriveRoutineStage == 'formed' — 14 days / ≥80% on the Core). Formed habits appear as 🏆 trophies grouped by Core; still‑forming habits show a {days}/14 progress bar and a "Mark as Formed" button → a 2‑week‑standard confirm dialog → a new flutterSetHabitFormed endpoint records formed + formedAt.

Trophy Room with real habits

After marking one habit formed: "walk 20 min in evening" becomes a 🏆 trophy ("FORMED JUL 2 · 3 DAYS"), the count rises to 1, and the other habit keeps its progress bar + "Mark as Formed" action.

# M4 — Profile

## #12 Profile screen real data ✅

What this is: The Profile screen now shows the player's real name, level, streak and Momentum score, and a 5‑Core radar computed from their actual check‑in averages — no more placeholder "Alex Moore / 78‑65‑42‑81‑54." Settings that aren't wired yet are clearly marked, and Sign Out works.

Source — Document B (Gamification Mechanics Specs Reference), Section 2 "Progressive Leveling System: Cadet → Navigator → Commander" (extracted ref line 107); the radar reuses the 5‑Core Balance Meter concept (see #6). The level tiers themselves carry [PLACEHOLDER] advancement thresholds in your doc, so the screen shows the player's current level as stored rather than inventing a level number.

Built: ProfileScreen now reads the real profile (flutterGetUserProfile) and the last 30 days of check‑ins. The header shows the real name (avatar = first initial), level, streak 🔥 and Momentum score; the 5‑Core radar is the per‑Core rolling 7‑day average of check‑in scores. Notifications / Connected calendars / Privacy / Subscription are tagged "SOON" (a tap shows a "coming soon" note); Sign out remains fully functional.

Profile with real data

The real profile: "naginashaheen88 · CADET · 1🔥 · 123 MP", a live 5‑Core radar from actual check‑ins (Physical & Relationships extended, the rest centred), and the not‑yet‑wired settings clearly marked "SOON".

# M5 — Space Credits economy (the parts you've specified)

The full gamified economy (leveling thresholds, planet journey, ship upgrades, Mystery Box odds, the

badge library) is still blocked on numbers only you can set — those remain [PLACEHOLDER] in your

Gamification doc and are listed in "What's next." But the Space Credits earning loop you did

specify is now fully built and live.

## #13a Space Credits ledger + earning ✅

What this is: Space Credits (💎) are the app's spendable currency. There's now a real credits ledger, and the player earns credits on every qualifying weekday check‑in, on a perfect 5/5 Core, on habit formation, and at each streak milestone — all multiplied by their level rank.

Source — Document B (Gamification Mechanics Specs Reference), the Space Credits economy + the level‑rank multiplier, and the amounts you confirmed on 2026‑07‑07:

Base 10💎 per completed weekday check‑in · +5💎 high‑score bonus when any Core scores 5/5 · 25💎 on habit formation · streak‑milestone credits 3/7/14/30/60/90/180/365 → 10/25/50/100/200/300/500/1000💎 · all × the level multiplier (Cadet 1× / Navigator 1.25× / Commander 1.5×) · plus the 25💎 Space Cantina welcome bonus at Stage 2 completion.

Built: a credits schema mirroring the points schema — users/{uid}/credits/summary.total + immutable history sub‑collection + a users/{uid}.spaceCredits mirror. flutterAwardCheckinPoints now awards the base 10💎 + 5💎 high‑score + the streak‑milestone credits (each × level multiplier, idempotent per day via deterministic history ids); flutterSetHabitFormed awards the 25💎 formation bonus once per habit; flutterSaveMomentumMethods awards the 25💎 Cantina welcome once. The one still‑undesigned amount — the Balance bonus — is left as a stub (surfaces "needs spec", never fabricated). Verified: curl‑verified across simulated weekdays (check‑in +15 = 10+5, streak day‑3 milestone +10, formation +25, all idempotent) and device‑verified on the physical Pixel 6 (dashboard credits 25 → 65).

Web Cockpit with Space Credits

The desktop Web Cockpit (also the flagship web surface — see the Web section). "Flight Data" shows the real economy: Momentum Score 153, Space Credits 90, a 1‑day streak, and the active quest — all from the #13a ledger.

## #13g Dashboard Space Credits readout ✅

What this is: The dashboard's top status bar now shows the player's live Space Credits balance, next to Planet, Score and Balance — matching your design mockups (gam-05, phase-01, phase-03), which all show credits in that bar.

Source — Document B / design‑reference images, which show the cockpit status bar carrying 💎 Space Credits alongside the Momentum Score and Planet.

Built: a CREDITS · N 💎 readout added to the dashboard status bar, fed by the real profile.spaceCredits from the #13a ledger. Device‑verified on the physical Pixel 6 (shows "CREDITS · 25 💎").

Note on placeholders: the rest of #13 — the Cadet→Navigator→Commander leveling thresholds, the planet journey (MP per planet + arrival bonuses), ship upgrades (per‑tier credit costs and the rocket art assets, which don't exist yet), the Mystery Box odds, and the badge library — is ready to wire the moment you confirm the numbers/assets. Nothing there is guessed. See "What's next."

# M6 — Social hub & productivity tools

## #14 Momentum Lists — now editable ✅

What this is: The Command Center's Momentum Lists were read‑only; they're now fully editable. The player can add, edit and delete items in any list, and create brand‑new lists (with your 17 canonical Build‑Guide list names offered as suggestions).

Source — Document A, the Command Center / Momentum Lists as the player's living workspace (the same Lists that Step 0 and Ideas Well read from) — a workspace the player must be able to curate.

Built: the ListsScreen gained inline edit / delete / add‑item / create‑list, each an optimistic mutation with revert‑on‑failure. It persists by reusing the already‑deployed `UpdateMomentumList` endpoint (no new backend), keeping the offline cache in sync. Device‑verified on the physical Pixel 6: added → edited → deleted an item, and created a new "Values" list; fetchAllMomentumLists confirmed the round‑trip.

Momentum Lists on desktop web

The Command Center Lists on the desktop web build — the player's real 17‑list workspace (including the "Values" list created during verification and the "Resources List" that Ideas Well adopts write into). Expanding a list reveals its items for editing.

## #14 Tasks screen — real to‑do list ✅

What this is: The Tasks screen was pure mock ("Q3 report draft"…). It's now a real, persistent to‑do list with three buckets — Today / Tomorrow / Later — supporting add, complete, edit, move‑between‑buckets and delete.

Source — Document A, the Command Center's task/checklist surface for day‑to‑day execution (distinct from the habit system).

Built: a new TaskService backed by direct Firestore at /users/{uid}/tasks/{taskId} (the same direct‑write pattern as check‑ins), with optimistic UI. Points are deliberately NOT wired — a per‑task MP reward is undesigned Phase‑2 economy ([PLACEHOLDER]), so nothing is fabricated. Device‑verified on the physical Pixel 6, including a force‑stop + cold relaunch round‑trip (task stayed in its bucket, still marked done).

Tasks on desktop web

The real Tasks board on the desktop web build — three persistent buckets (Today / Tomorrow / Later) with add, complete (strikethrough + "N OPEN" count), edit, move and delete, all backed by Firestore.

## #14 Space Cantina V1 — the social hub goes real ✅

Completing Stage 2 unlocks the Space Cantina (see #4). Its four‑tab hub used to be seeded mocks; three of the four pillars are now real, backed by Firestore.

Source — Document D (Space Cantina – Social Component), the V1 native rollout: Ideas Well (upvote + click‑to‑adopt), Space Tribes (≤20 members, ≤3 joined), Accountability Partners (one active, daily/weekly cadence), and the anti‑shame leaderboard — all under the doc's anti‑shame UI rules.

Built — Pillar 1 · Ideas Well: a real community idea feed (space_cantina_posts) with idempotent upvoting and click‑to‑adopt — adopting a habit idea forges a real Golden Habit (and lights up its Core), a tech idea appends to the player's Resources List. Needed a new Firestore rule for the shared collection (deployed via the Rules REST API; snapshot saved at /firestore.rules). Fully device‑verified on the Pixel 6 — seeded feed loads, upvote and both adopt paths round‑trip across a cold restart.

Built — Pillar 2 · Space Tribes: real tribes on a top‑level tribes collection with My Tribes / Discover segments, Join/Leave (≤20‑member cap, ≤3‑joined limit), Create tribe, and an in‑tribe discussion feed. Fully device‑verified — joined a tribe, posted a message, created a tribe; membership and message both survived a cold restart.

Built — Pillar 2b · Accountability Partners: one active partner with daily/weekly cadence, stored at users/{uid}/accountability/active (under the player's own doc → no new Firestore rule needed). Pair with a buddy → check in (gated once per cadence period) → end partnership (frees the slot). V1 pairs with a curated NPC crew (same NPC‑vs‑real honesty as the leaderboard); real 2‑way matching is a V2 cloud function. Browser‑verified end‑to‑end on the web (the primary surface): pair → check‑in → cold reload + re‑login round‑trip → end. The cadence due‑date logic is unit‑tested 9/9 (test/accountability_pairing_test.dart).

Still open: Pillar 3 (anti‑shame Leaderboard — the multi‑factor 60/25/15 board recomputed every 6h; its ship‑upgrade weighting depends on the blocked #13d numbers) and Pillar 4 (Weekly Competitions / Arena — explicitly V2/deferred).

Cantina Ideas Well

The Space Cantina on desktop web. Left: the Leaderboard + Ideas Well (real community tips with upvote counts). Right: the same hub scrolled to the Accountability Partner panel ("Find a Partner") and Your Tribes — 3 real joined tribes (Dawn Patrol / Deep Work Guild / Night Owls) each with Leave, plus the anti‑shame Leaderboard where the player sits at their real 153 momentum among the crew.

# Web — desktop is now the primary product ✅

What this is: Moore Momentum now ships a proper desktop web experience, not a stretched phone screen. At ≥900px the app renders a desktop shell (persistent left sidebar + top bar) around a flagship Web Cockpit built on the player's real data, plus desktop layouts for the secondary screens.

Source — product direction (2026‑07): the web/desktop surface is the main shipping product; the desktop UI is designed distinctly from the mobile UI rather than reused.

Built: a responsive WebShell (sidebar + topbar) that engages at ≥900px and caps content width on ultra‑wide screens; a WebCockpit on the real profile/check‑in data; and desktop variants of the secondary screens (including a WebCantina with the Accountability Partner section). Several web‑specific fixes shipped alongside — non‑blocking startup notification init so a fresh browser paints immediately, a dark page background to avoid white flashes on resize, and Co‑Pilot layout/icon corrections. Browser‑verified via the running dev server and claude‑in‑chrome. The flagship desktop layout is the Web Cockpit shown in the Space Credits section above — a persistent left sidebar (Cockpit / Routines / Habits / Tasks / Lists / Cantina / Trophy) around a three‑column mission‑control cockpit; the Tasks, Lists and Cantina screenshots above are all this same desktop web build.

# Mobile — planet states brought to parity with the Cockpit ✅

What this is: the phone build could show where the player was (a small journey arc at the bottom of

the dashboard) but none of the planet‑state functionality the desktop Cockpit's centre stage has. The

mobile dashboard now runs that same stage.

Source — gap reported 2026‑07‑29: "mobile view is missing all the functionality to view the planet states."

Built: the mobile Rocket Dashboard's hero is now the shared JourneyStage (replacing the static

RocketWidget and the bottom JourneyArc), in a new compact mode:

Zoomed in it is the cockpit rocket — the same tappable Cores, at‑risk badges and streak, so nothing

from the old dashboard is lost.

Planet rail down the left edge — the whole Earth → Station route with each stop marked

visited · current · locked; tapping one replays that arrival (the rail keeps the player's real

position — a replay is a preview, never a move).

Zoom control beside it flies between the cockpit and the whole route without leaving the dashboard;

on touch the route also pinches.

Arrival cinematic now plays on mobile when the player reaches a new planet — pull back, cruise the

leg, land with touchdown dust, then the hull peels open back onto the cockpit. Persisted per planet, so

a refresh never replays it.

Warp starfield — the stage publishes its star speed to the page's MovingStarfield, so the stars

streak during a leg and settle to idle drift when parked.

The Daily Check‑in pill and the Co‑Pilot now share one line beneath the stage (the Co‑Pilot no

longer floats over the rocket).

Also built: a full‑screen Journey Map (journey_page.dart) for the same route with a vertical

control rail (back · NOW / NEXT / TO NEXT readouts · zoom · the state of the stop being shown), reachable

from the dashboard's PLANET readout and the menu drawer. On desktop that route redirects to the Cockpit,

which already is the journey stage.

Shared‑widget changes: JourneyStage gained compact (phone‑sized rail/zoom metrics), controlsOnLeft

(rail + zoom on the left so the right edge stays free), an optional external zoomController so a host can

place the zoom control itself, pinch‑to‑zoom, and an onDockedChanged callback. The desktop Cockpit's use

of it is unchanged.

Verification: analyzer‑clean; run in the browser at phone width against the dev server. The release

web bundle (build/web) was rebuilt on top of these changes.

## Parabolic flight path (client change, 2026‑08‑01)

What this is: the rocket flew every leg as a straight vertical line up a single lane. The client

asked for the route to curve. Only the flight path changed — the hull reveal, cockpit dashboard, planet

rail, zoom control and warp starfield are untouched.

Source: the client‑approved prototype is the project‑root `Rocket Journey.html` in the claude.ai

design project (019e1281‑94ae‑723b‑997d‑a45b175e35fc). ⚠️ The bundled

design_handoff_rocket_journey/README.md is out of date — it still documents the straight‑line route,

a 1600‑wide world and "legs are straight vertical lines, so a simple lerp is enough", and it has no dx

column at all. Use the root prototype for route geometry; the README is still correct for timings, hull

bounding boxes and the dashboard overlay tables.

Built (all in lib/widgets/momentum/journey_stage.dart):

World widened 1600 → 2000, lane centre 800 → 1000. Planets are now staggered left and right of

the lane via a new per‑stop dx (earth 0 · moon +360 · mars −340 · jupiter +380 · saturn −300 ·

pluto +360 · station 0); Earth and the Station stay centred.

`JourneyLeg` — each leg is a quadratic bezier whose control point bows kBow = 330 to one side,

alternating by leg index, giving the route its S‑sweep.

The nose follows the curve's tangent (atan2 → degrees, 0° upright), so the rocket leans into the

arc on liftoff and straightens to upright as it lands. Rotation pivots at 50% / 88% of the sprite —

near the engine — so the nose swings rather than the whole body sliding.

Camera gained a focus‑x. _Cam now carries fx; landedCam focuses the planet's own centre and

_camPin lerps focus x across the zoom beats. Previously the transform hard‑coded the lane.

Leg framing spans the arc, not the planets. The bow carries the rocket outside both bodies, so

_legCam fits the curve's true horizontal extent (via the quadratic's x‑extremum) plus the rocket's

half‑width — otherwise the rocket flies off the side of the ~500 px Cockpit panel mid‑cruise.

The drawn trajectory is now a dashed bezier matching the flown path, walked with PathMetrics

(a curve can't be dashed by stepping a straight direction vector). Completed legs stay teal.

Planet labels now centre on each body rather than the world, since the bodies are off‑lane.

Unchanged by design: three‑beat timing (1000 / 2600 × 0.88^i / 1500 ms), easeInOutCubic + easeOutCubic,

geometric scale blending, screen‑position pinning, touchdown dust, hull reveal depth and frames, the planet

rail, the zoom bar, and the warp starfield.

Verification: analyzer‑clean (0 errors); flutter build web --release succeeds. Verified visually in

Chrome against a release build — staggered planets, dashed arcs bowing alternately, the rocket rotated

mid‑cruise following the tangent, straightening upright on touchdown, and the hull reveal playing after

arrival exactly as before.

Also fixed: lib/services/notification_service.dart:16 carried an uncommitted stray i after

NotificationService._(); that broke the build outright (two analyzer errors). Removing it restores the

file to its committed content.

## Co‑Pilot console — text on the cockpit screen (client change, 2026‑08‑03)

What this is: the Co‑Pilot (Nova) reply arrives in two parts — text and images. Until now the page

stacked them: image stage on top (≈40% of the screen), transcript underneath, input bar at the bottom.

The client asked for a different split, so this is a second, parallel page — the original is untouched

and still on disk, so the two can be compared before one is dropped.

Built — lib/screens/copilot_console_page.dart (CopilotConsolePage), new file:

Text lives inside the cockpit monitor. The screen art design/ref/pagewise/6/mantra.png is now

assets/images/mantra.png, drawn at its true aspect (1174×2390) with the transcript positioned on the

glass. The glass rect was measured off the PNG (x 0.089→0.908, y 0.143→0.967) and the content inset

inside it so text clears the large corner radius.

The status band is reserved. The art draws two curved teal rules across the top of the glass; the

status line (NOVA · ONLINE) sits between them and nothing else is drawn in that band — the transcript

starts below the lower rule. Both rules bow, so the band is measured at its tightest (upper rule as low

as y 0.187 at the edges, lower rule as high as y 0.279 at centre).

The monitor hangs from the top of the screen. Its cable has to reach the top edge to read as

hanging, so the artwork is top‑aligned (spare height goes below it, never above) and the `CO‑PILOT /

Nova` title floats over the empty space beside the cable instead of pushing the whole rig down.

One input bar directly under the monitor — a dark console pill (_ConsoleInputBar, local to the

page so the original page keeps its light ChatInputBar unchanged).

Images take the screen over instead of sharing it. When a reply carries images the console is

hidden, the frames play full‑bleed in order (cross‑fade between frames), and when the last frame has had

its turn the page fades back to the console — where the reply's text is already waiting in the

transcript. Tap anywhere, or the SKIP control, to end it early; a dead image URL falls back to the

rocket art rather than stranding the player on a blank screen.

Bubbles are re‑styled for black glass (translucent teal / violet with a NOVA / YOU label) — the

original page's white pills glared against the dark screen.

Unchanged: the backend contract. Same ChatService, same three Voiceflow‑backed endpoints

(vfLaunchConversation / vfSendMessage / vfGetLatestMessages), same offline cache and banner. Only

presentation moved.

Unlinked, not deleted: every Co‑Pilot entry point (momentum_home.dart _openChat, used by the

Dashboard FAB, the web sidebar button and the menu drawer, plus welcome_page.dart) now opens

CopilotConsolePage. lib/screens/ai_chat_page.dart is still in the repo, marked as unlinked at the top

of the file — swapping the import in momentum_home.dart back restores it.

Co‑Pilot console

*The transcript on the cockpit glass, the monitor hanging from the top of the screen. The status line is

alone in the band between the two teal rules; the type bar sits directly under the monitor.*

Co‑Pilot animation take‑over

*A reply carrying images hides the console and plays the frames full‑bleed (dots show the position in the

sequence, SKIP ends it early); the console fades back when the last frame is done.*

Verification: analyzer‑clean (0 errors, no new warnings). Run in Chrome against the dev server at

phone width (430×900) and desktop width (1440×900): text framed on the glass at both, the status line

centred in its band, a 3‑frame sequence taking the screen over and handing it back to the console

automatically.

Fix (2026‑08‑10): Nova's markdown now renders as formatting. The agent writes its replies in light

markdown — **The Law of Environment Design:**, *"Connect before you correct."* — and the console was

printing the asterisks literally. Text between ** is now bold and text between single * is

italic, with the markers removed. Anything unmatched (a stray *, an unclosed **, a multiplication

sign) is left exactly as the agent wrote it, and emphasis can't run across a line break, so one loose

asterisk can never bold the rest of a reply. Underscores are deliberately untouched — they appear in ids,

urls and the agent's >___ divider lines. Implemented as lib/widgets/momentum/chat_markdown.dart

(ChatMarkdownText), used by the transcript on the glass and by the chat panel that opens over an image

sequence. Covered by test/chat_markdown_test.dart — 9/9 passing.

Fix (2026‑08‑10): the transcript came back at the top of the history. When an image sequence finished

and handed the screen back, the player was returned to the oldest message and had to scroll down to find

their place. The page's AnimatedSwitcher swaps the whole console out for the animation, so the transcript

widget is rebuilt from scratch on the way back — and it only scrolled in response to new messages, never

on mount, leaving the fresh list at offset 0. It now pins to the newest message on mount (a jump, not an

animated scroll — animating a first paint reads as the screen scrolling by itself), settles once more a

frame later for late text reflow, and re‑settles after the new‑message scroll in case a reply is still

growing while it animates. Verified in Chrome: a cold open of the Co‑Pilot lands on the last message.

## Celebrating points (client change, 2026‑08‑10)

What this is: points were landing silently. Every award now gets a celebration — a confetti burst and

a "+N MP" badge that pops in over whatever screen the player is on.

The Voiceflow path needed no new backend. Nova already calls two FlutterFlow‑side endpoints when it

awards points, and between them they carry everything the celebration needs:

updateUserPoints({ userId, type: "Pain Points", points: 10 }) → writes the award to the points ledger

(users/{uid}/points/summary/history) and bumps the running total.

handleVoiceflowEvent({ userId, eventName: "CELEBRATION" }) → merges one doc per player at

vf_events/{uid} = { eventName, status, payload, eventCount }.

The app snapshot‑listens to that event doc (real‑time, not polling), keys replay off eventCount, and

reads the newest ledger entry for the amount and label — so the badge shows the agent's real award

("+10 MP · PAIN POINTS"), never a fabricated number. If the ledger read comes back empty or stale the

confetti still plays, without a figure. The vf_events rule is read‑only to clients, so "already

celebrated" is remembered on the device rather than written back — no Firestore rules change was needed,

and the first read after a fresh login only sets a baseline, so opening the app never replays an old

celebration.

Built — lib/widgets/momentum/confetti_overlay.dart (ConfettiOverlay, a hand‑rolled particle

painter — no new dependency, and it renders identically on the web build; plus PointsPopBadge),

lib/widgets/momentum/celebration_host.dart and lib/services/celebration_service.dart. The host is

mounted once in momentum_home.dart and draws into the root overlay, so the burst appears over pushed

routes (the Co‑Pilot console) as well as the cockpit screens. The award moments that don't raise a

Voiceflow event are wired directly: the Daily Check‑In recap (earnedToday, bigger burst on a streak

milestone), the Stage 2 "Momentified / Cantina unlocked" screen (+50 MP) and the Stage 1 Command Center

unlock. A shared claim‑window stops the Voiceflow burst and the HHS achievement card from firing twice for

the same award.

Verification: analyzer‑clean. Verified live in Chrome on the logged‑in account: posting a real

updateUserPoints + handleVoiceflowEvent pair produced confetti over the Cockpit with the matching

badge — "+10 MP · PAIN POINTS", and again "+25 MP · KEYSTONE FORGER". **Bug found and fixed during that

verification:** the first attempt painted nothing at all — an OverlayEntry is laid out with loose

constraints, so the burst's Stack of Positioned.fill children collapsed to zero size; the entry now

returns Positioned.fill as its root. (The in‑page bursts were never affected — their stacks get tight

constraints from the surrounding scaffold.)

Open item for the client: handleVoiceflowEvent rejects a call without the shared secret (verified

by curl — {"ok":false,"error":"Invalid secret"}). The agent step as written passes only

userId/eventName/status, so please confirm the Voiceflow API block sends the secret too, otherwise no

event doc is ever written and the celebration can't fire. (status in that call is ignored — the function

always writes "New" itself.)

# M7 — Accountability loop (from the MASTER docs review, Sep 2026)

These three come straight from the Gamification Mechanics Specs Reference (§6 Streaks & missed check‑ins,

§7 Captain's Log), the document the app is tested against.

## #15 Captain's Log — Wins / Lessons per Core ✅

Spec: after scoring each Core, optional "🏆 Wins" and "📚 Lessons" prompts; entries archived and reviewable.

Built: the check‑in's per‑Core log is now two prompts, saved as structured captainsLog on the check‑in (older free‑text entries still read). A Captain's Log · last 30 days archive sits on the Lists screen (web + mobile).

Verified: 3 unit tests; browser‑checked without submitting a check‑in on the real account.

## #16 Missed check‑ins — Ship Warning + Relaunch ✅

Spec: 1 missed weekday → supportive warning (1‑hour snooze); 2 consecutive → relaunch, "relaunching, not failing"; everything that matters is preserved; weekends never count.

Built: server tracks the last completed check‑in (any score) separately from the streak and returns missState (ok / warning / relaunch / long_absence 5+). Cockpit shows the Ship Warning banner; 2+ misses open the Relaunch sheet once per gap (quick one‑Core check‑in, full check‑in, Captain's Log, Nova, Cantina when unlocked). Optional Momentum Points penalty is an admin setting, default 0.

Verified: 7 server + 3 widget tests (with goldens); deployed.

## #17 Streak protection — Vacation Mode + Streak Savers ✅

Spec: Vacation Mode pauses tracking (PRD: up to 7 days); a Streak Saver is earned at the 30‑day milestone and applied automatically to a missed weekday; "Streak Saver Available" shown to the player.

Built:

Server rules (streakRules.js): vacation weekdays are never "missed"; a saver covers a gap that would otherwise break the streak and is spent on the next check‑in; a saver is earned when the streak reaches the milestone (capped).

New endpoint flutterSetVacationMode (start / end / cancel; max length, no overlaps, optional yearly limit).

Profile reports streakState protected / vacation; during a vacation there is no warning, relaunch or penalty.

Streak Protection card on the web Cockpit (saver count, plan/end/cancel dialog); on mobile the streak shows 🌴 / 🛡️ and opens the same card.

Every number is admin‑editable on Economy → Streak rules (config/streaks).

Verified: 5 server + 4 widget tests; deployed; browser‑checked (dialog opened and dismissed — no vacation started on the real account).

Open for Will: saver cap and milestone schedule, vacations per year (defaults 1 held / 30 days / no limit).

## #18 Core Balance completion ✅

Spec (§10): the ⚠️ stays until the Core scores above 3.0 for 2 consecutive days; multi-Core alert copy + [Emergency Simplification Mode]; [Get AI Help]; Balance Meter gauges green 4.0+ / yellow 3.0–3.9 / red below 3.0; Balance % in the stats box.

Built:

Alert rule replayed from each Core's scores (a score of exactly 3 neither counts as low nor as recovering).

iCore Alert shows the low run, recovery progress, Get AI Help (Nova with a pre-filled, editable message) and, for 2+ struggling Cores, the combined message with Emergency Simplification Mode (opens Nova to choose what to keep).

Balance % — variance-based (PRD §14, Build Tracker C.10): 100% when all Cores' 7-day averages are equal, 0% at the widest possible spread. Shown on the Cockpit, mobile dashboard and web Profile; "—" before the first check-in.

Progress Summary meter: coloured gauges, "x.x / 5" with ⚠️, Balance %, and a line naming Cores that need attention.

Verified: 7 tests (incl. golden of the multi-Core alert); browser-checked the Cockpit stat.

Open for Will: Balance Bonus (days + credits), Emergency Simplification pause/exit rules.

## #19 Trophy Room completion — formation goals, AI validation, reviews ✅

Spec (§8): AI validation before "formed"; celebration with identity language; reviews at 30/60/90 days with un-forming "adaptation, not failure"; Habit Formation Goals (suggested 1 habit / 14 days, adjustable 7–21, progress bar, closest habit, at-risk alert, goal-crushed + next challenge, ladder 1/14 → 2/30 → 3/45 → 4/60).

Built:

Confirm formation: the server re-checks the 14-day / 80% rule from Firestore, then Nova reads that Core's scores and Captain's Log and confirms (or explains "not yet"). Early "mark formed" stays available.

Celebration: confetti, the habit's name, "This is now automatic and part of who you ARE!", credits, and "goal crushed" when it completes the goal.

Reviews at 30/60/90 days: "Still automatic ✓" or "Un-form & rebuild"; a slip warning when the Core average has dropped 1.0+ since formation. Un-form is also on every trophy; credits are never taken back.

Formation Goal card with the suggested goal, slider, progress, days left, closest habit, at-risk help from Nova and the next challenge.

One shared Trophy Room implementation for web and mobile.

Verified: 5 server + 5 client tests (incl. golden of the celebration); deployed; browser-checked the web Trophy Room on real data.

Note: a habit meeting the rule now shows "Ready to form" until confirmed, instead of counting as formed automatically.

# M8 — Phase 2 experience (from the MASTER docs review, Sep 2026)

## #20 Rocket Dashboard completion ✅

Spec (PRD §12.10 "Rocket Dashboard (Default View)"): "Across top: Current Streak with consecutive days and days until reward"; "Top right: Stats box — Current Planet, Momentum Score, Balance %"; tip of rocket — "Left (clock): Full Routines List", "Center (∞): ALL HABITS QUICK VIEW", "Right (checklist): Non-Routines reference"; "Only unlocked Cores shown in color; others display lock icons"; "Cores unlock when player creates first habit in that Core". Gamification §6: "Current streak count is displayed permanently at the top of the rocket dashboard". Call notes (Will): "show the zoomed-out journey view on each daily return to the app, then zoom into the rocket dashboard".

Built:

Streak bar across the top of the web Cockpit (and a compact version in the phone top bar): current streak, a progress bar to the next milestone and "N days to X-day reward". Milestones come from the admin-editable config/streaks (default 3/7/14/30/60/90/180/365, per the Gamification spec). Replaces the old "Active Quest" card, whose 50-day target was invented.

Stats box: Planet (with the next stop), Momentum Score, Balance %, Space Credits. The old "Next planet in N pts" line used a made-up 12,000-point step; planet thresholds are still a placeholder (13c), so only the next planet's name is shown.

Tip-of-rocket icons now match the PRD: clock → Routines, centre → All Habits, checklist → Non-Routines (opens the Routines view with Non-Routines first until #21 builds the dedicated views). The Command Center stays in the ☰ menu / sidebar, as the PRD places it.

Cores are tappable: an active Core opens Habits filtered to that Core; a locked Core ("DORMANT · FUEL THIS CORE →") opens Stage 1 HHS with Nova, with "I want to fuel my … Core" typed into the box but not sent. A Core only lights up with its first Golden Habit, so HHS is the one path that actually unlocks it.

Daily zoom: the first dashboard view each day opens on the whole planet route, holds ~1.4s, then flies in to the rocket (skipped under reduced motion, when an arrival cinematic plays, or if the player grabs the zoom control).

Check-in in ≤2 taps: Daily Check-in → (first time each day) Step 0 "Continue" → scoring.

Fixed while verifying: leaving the Cockpit could throw "Looking up a deactivated widget's ancestor" (the flight animation controller was created lazily inside dispose). Both controllers are now created up front.

Also fixed: the web Routines screen couldn't load (the old FlutterFlow list endpoints block browser requests). The app now uses browser-compatible copies of those endpoints in the Flutter backend, with the same data.

Verified: 12 new tests (milestone maths, streak bar states, daily zoom timeline); full suite 64/64; browser-checked on web (1440px) and phone width (412px), including Fuel this Core → HHS with no console exceptions.

Open for Will: the exact login zoom timing (Issues doc §7.3 asks "duration, zoom speed, when does auto-zoom stop?"; we used a 1.4s hold + 2.2s fly-in). The ∞ icon uses the existing rocket art (a habits glyph); a true ∞ asset is needed if you want the literal symbol.

Web Cockpit — streak bar, stats box, Fuel this Core

Phone dashboard — streak with days to next reward

Fuel this Core → Stage 1 HHS with the draft ready

## #21 Habit views — step 1: ALL HABITS Quick View 🟡

Spec (PRD §11 "ALL HABITS Quick View (Toggle)"): "Two viewing modes accessible via center icon (∞) on rocket dashboard: By Time … By Core …"; "Both views show color-coded status and formation progress."

Built: the ∞ icon opens a view of every habit, whether it was forged with Nova or added to a Routines list (duplicates merged). By Time: Morning → Afternoon → Evening, non-routines in "Throughout Day" at the end. By Core: 🧠 → 💰 → 👥 → 💪 → 🧘. Each habit shows its status and "Day X/14" formation progress, from the same data as the Trophy Room.

Verified: 9 tests; browser-checked on your account (Deep Presence Practice under Relationships · Throughout Day) and at phone width.

Step 2 — colour key (built): "Every habit in the Routines List is labeled using a color system" (PRD §11 Color Key). Each line can be tagged 🔴 / 🟠 / ⚫ / 🟢 / 🔵 / 🌟 and the tag is saved; Golden Habits colour themselves (🟠 forming with "Day X/14", 🟢 formed). Routines and All Habits show the "status counter at top showing red/orange/green tallies".

Step 3 — Non-Routines List (built): "Organized by Core, Prioritized by Impact … Drag-and-drop to reprioritize anytime"; "Mindset Core Locked Defaults: #1 Mantra and #2 Gratitude"; "Back to the Future Quick Reference"; "Formed habits leave this list entirely". All four are in, plus each habit's IF-THEN. Verified: 5 tests; browser-checked on web (5 Oct): opened from the rocket's checklist icon, Mantra/Gratitude locked at #1/#2, dragging a habit to a new position is saved and still there after a full page reload.

Still to come in #21: "N/A — not triggered" scoring (your Decision 6).

# 3. Engineering notes (for your technical reviewer)

Backend isolation: all new cloud functions live in the Flutter‑only functions codebase (vf-bridge/functions-flutter), never in the FlutterFlow index.js. Cloud endpoints added across the build: flutterSavePhase1State, flutterSaveMomentumMethods, flutterFlagGoldenHabit (client wiring), flutterAwardCheckinPoints (points and streak and Space Credits in one transaction), flutterSetHabitFormed (formation + 25💎), plus read endpoints flutterGetUserProfile / flutterGetGoldenHabits / flutterSyncOnboarding.

Points schema: users/{uid}/points/summary.total is the source of truth for momentumScore, mirrored to users/{uid}.points, with an immutable history sub‑collection of awards.

Credits schema (#13a): parallels the points schema — users/{uid}/credits/summary.total (source of truth for spaceCredits) + immutable history sub‑collection + a users/{uid}.spaceCredits mirror. Credit awards are idempotent via deterministic history‑doc ids (checkin_<date>, highscore_<date>, streak_<date>, formed_<habitId>).

Direct‑Firestore features (#14): Tasks (users/{uid}/tasks/*), Cantina Ideas Well (space_cantina_posts + users/{uid}/cantina/*), Space Tribes (tribes/* + tribes/{id}/posts), and Accountability Partners (users/{uid}/accountability/active) write directly to Firestore (no cloud function), the same pattern as check‑ins. The two shared top‑level collections (space_cantina_posts, tribes) each needed a Firestore security rule, deployed via the Rules REST API; the full ruleset snapshot lives at /firestore.rules. The owner‑scoped collections (tasks, accountability) are already covered by the users/{uid}/{document=**} rule.

Web build: the desktop layouts live in web_screens.dart behind a responsive WebShell (≥900px). New backend was not required for the web build — it renders the same real data as mobile.

One background everywhere (browser fix): every screen's starfield Stack now uses fit: StackFit.expand — Scaffold hands its body loose height constraints, so on short pages (sign‑up / sign‑in) the Stack shrank to its content and left a black band of page background below the fold. On desktop the starfield is now painted once, full‑bleed, by WebCenteredFlow; screens inside it find a WebFlowScope and render transparently over it (previously the centred phone‑width column repainted its own starfield and read as a brighter stripe). The intro carousel still tints that shared starfield per page via the scope's accent.

Verification: every feature was exercised on a real device/emulator or in the browser and, where it touches the backend, confirmed against the live endpoints (many via a cold‑restart round‑trip). Effects that need multi‑day history to fire live (the #7 auto‑flag, #8 5‑day alert, auto habit‑formation) have their UI, persistence and day‑counting logic verified — they simply can't be "clicked" without several calendar days of data.

# 4. What's next

The core product loop (#1–#12), the Space Credits earning loop (#13a/#13g), the productivity tools

(Lists editing + Tasks), and three of the four Cantina pillars (Ideas Well, Tribes, Accountability

Partners) are all built and verified. What remains splits into work that's ready and work that's **blocked

on decisions/numbers only you can provide**:

Ready to build now:

Cantina Pillar 3 — anti‑shame Leaderboard (the multi‑factor 60% momentum / 25% ship / 15% achievements board, recomputed every 6h). Caveat: the ship‑upgrade weighting depends on the #13d ship numbers below.

Blocked on your input (`[PLACEHOLDER — DETAIL NEEDED]` in your Gamification doc):

#13b Leveling — the Cadet → Navigator → Commander thresholds (formed‑habits / planet / streak per transition).

#13c Planet journey — MP per planet, arrival bonus credits, regression threshold.

#13d Ship upgrades — per‑tier credit costs and the rocket art assets (the 12 functional variants don't exist yet — this is asset production, not just numbers).

#13e Mystery Box — the exact drop rate (you specified a 10–15% range; pick one).

#13f Badge / Trophy library — the full badge list (names / criteria / rarity), which also fills the Trophy Room "Achievements" tab.

#13h Skip‑Check‑in purchase — the skip‑day options + credit costs (surfaced by your gam‑09 mockup).

The Space Credits Balance bonus amount (the only earning source still undesigned).

Explicitly deferred (V2): Cantina Pillar 4 — Weekly Competitions / Arena.

*All screenshots in ./images/ were captured from the working app during this build — #1–#12 on a

physical Pixel 6 / emulator, and #13 / #14 / web from the desktop web build in‑browser (signed in as a

real account) on 2026‑07‑22.*